Follow up Week of 3/14/22

Lake Wales -

- Estate for lot 50 at Lake Wales. Are we going to take this back as the Estate attorney for lot 50 has asked? Photos were sent.

- We need to get an idea of rehab costs. Is this something Dale can give us a breakdown on?

- Power Pole repair/replacement - Damaged by the tree company, one home has no power (resident remodeling inside and not living in home) Quote sent to JT so that she can work with the tree company to rectify.

- This project was completed back in January.  Why is this still outstanding?  Have we discussed with utility company on rectifying?  How are they continuing to remodel with no power?  What home is affected?

Palm Haven –

- Sink Hole under home developed after tornado hit park. Photos were sent to JT on 3/11/22.

- What vendors have been contacted? Any quotes?

- Many homes are going to need to be reset or tightened down.  This is probably something those vendors can do while there.

- Office (shed) broken into and ransacked, no damage and appears nothing taken. I reported to police office on 3/11/22. I will clean up on Tuesday when I am there.

- Do we have an inventory of items that were in the shed?

- Lot 36 citation – Resident is Carmen Ortiz. Her file is at the attorney office for non-payment. I have reached out to the inspector to inform them of this. I will be onsite and see if this was hopefully demolished in the tornado. (I normally would not wish this) See attached.

- What is the citation?  Is it from the city or are you referring to the late notice that is at the attorney?

  - If this is from the city, where is a copy?

Lake Saunders –

Drain Field Change order needs approved. Sent change order but it was placed on hold until we get a proper quote. Permit has been pulled and company is ready to work. On hold.

- This was originally forward on February 2nd.  Communicated our speedy action to the inspector and it is now March 12th.  If the vendor can’t submit a proper scope of work, we need to find a new vendor immediately.  This needs to be rectified this week.

Royal Oaks –

RV to be moved by Doc. to Westwood for new possible manager. Won’t move until we get all paperwork approved for employment.

- What RV are we moving?  What lot is it currently on?

Tradewinds –

- RFlorida – lot 20 has applied we are waiting for the lease from Doc to complete this so that we can secure our rent money. I have requested this three times from Doc as well as Kim has requested several times.

  - The prospectus is in pending draft status and has the appropriate lease attached.  I have reached out to Zach Lee to get a status update to be able to send out a lease for the resident this coming week.

Oceanaire –

- Power needed for lot 96 for RV’er who moved in and has no power. Quote was sent to JT and Doc who needed to tell me if the price is fair. Doc has stated that for the work needing to be completed, the price was more than fair. Quote is 850.00. Can I move ahead now?

  - Janine where do we stand with this approval?

- Power meter needs moved 3-feet from home, lot #24 (new renters from Ormond now live here) per the utilities commission. Quote attached.

  - No quote attached.  Only an invoice for the service call (which should be credited towards the work needed).  Please send quote.

Ormond beach –

- We have two trees that need removed due to pulling the cement pads up and are cracking at two different homes. Trees causing a Safety issue. JT was going to have the tree company come out and take care of the trees.

  - Janine where to we stand on this?  Is Vern coming back out?  Why wasn’t this included in the original scope of work?

- Removal of the propane tank – Waiting for Doc to send me the phone numbers on the tank. The two phone numbers have been disconnected. Requested phone number twice from Doc.

  - Can we have someone get this off the tank other than Doc?

- Need to clean out office and maintenance shop.

  - Is there anything worth saving?  Can we just have someone go in and clean it all out or do we need to go through the items before?  What is the plan?

- Electric was still on at the apartment as part of the office building – Did the electric get turned off for the entire building?

  - As of when?  When was the last time this was checked?  This was confirmed to be turned off for the two accounts associated with the apartments

Bay Oaks –

- Need Information on the paperwork for Davenport and Wells. Was the paperwork completed for Catholic Charity’s and sent in?

Shady Oaks –

- Drain field 26 needs completed ASAP. Quote sent into JT for final approval on 3/11/22. New company to be used.

  - If Duarte didn’t finish the job, shouldn’t the be coming out to finish?  When is this scheduled to be done?  Where is the quote?

- Citation issue – I have sent all of you the backup of the work completed.

  - What are the next steps here?  Has Lutz Bobo been contacted?  Where are we with connection to the city sewer service?  Let’s have a gameplan outlined to make sure we stay on schedule.  The city now has all eyes on us and needs to be handled appropriately and efficiently.

River Oaks –

- Lot measurements – Do we still need this completed? Insured Name:

- Insurance cancellation notice – I have reached out three times with no return call back. I sent to Zach last week letting him know that I have reached out three times as well. I again will follow up on Monday morning.

River Oaks MH & RV

Policy Number:    FSF16495049 001

Inspection Company:                 E&S

Inspection Company Phone:      (888) 265-6704

  - Jon please take this off Wendy’s plate and have this handled on Monday.  We already have a communicated a possible claim with them and can not have a lapse in coverage.

- Sanitary Inspection happening 3/15/22. I have informed maintenance to be onsite and Isaac who takes care of the waste water plant.

  - Wendy please make sure we get a follow up post inspection.   Jon, from your due diligence are there any issues we should be concerned about?

- Houston Specialty Insurance - Chelsea LaRue - 936-300-2733 - She claims to be our Insurance Company for River Oaks regarding the fall from

Jean Tomer

2719 Wash Day

609-610-9737

I have reached out 3/11/22.

- We submitted the incident report and the photos as a precaution and to keep the insurance company in the loop.  The system automatically generated a claim even though there has been no claim filed or communication from the resident that fell to my knowledge.  Is that correct?

Central –

- Inspection for tax – Scheduled for Wednesday 3/16/22.

Budgets – Scheduled for 3/22/22 Miami

Non-Florida properties – Need the rules and regulations for each community sent by attorneys.

- All rules and regulations are in the appropriate property folder.

Inspections for several sites – Scheduled this week: 3/14/22. Austin sent schedule out last week. – Team has been notified of dates.

Legal –

We still need the following for our prospectus to be completed.

- Bay Oaks – Was the 90-day letters sent to the homeowners or do I need to put these approved 90-change letters out when I am there this week?

  - Where do we stand with this and all other finalized prospectuses?

- Lake Saunders and Gulf Breeze – we are waiting on the approved site plan to be sent to the attorney.

  - Wendy / Jon, who is working on these site plans?  Lets make sure to have these in to Zach Lee by end of the week the latest.

Triple S –

- Clover system – We need to either use this for CC or find a new system. Right now, Clover does not track merchandise which is important for tracking sales.

- Social media – Needed on this property first. (Idea is to make people come to TS as a destination spot) I suggested that we add Instagram. There is a top Instagram able photo ops following that I believe we can use to gain a following. I can shed more on this if you need.

- Need rules and regulations – JT to send from attorney.

- Need to know if we are renewing leases for boat slips if they are not residents? I think we should but at a higher rate. What do you all think?

- In Rent Manager we are missing bs# - 1, 3,4,6,7,8, 10,11, 42,45,46,47,52,53,57,60,65

J Bar J

- C311 was charged water and they don’t pay extra for water, its included in the rent.

  - Yes this was removed.

- Recertification of building (40 year) paperwork needs to be filled out and sent in.

  - Do we have a vendor to preform the recertification?  The paperwork needs to be completed by a certified engineer or architect

Seashells-

- Septic – sewer issues – Weekly repairs has been occurring. Need a quote for a permanent repair by a national company. Seeking quotes.

  - Jon is UIS going out here? Do we have any information from due diligence on the extent of these old sewer lines running throughout the property?

  - Wendy, who has been contacted? Please list all vendors.  There are a few options for these repairs.

Southgate –

- Insurance inspection happened after closing and the inspector had questions that I could not answer. I sent the questions to home office, and I need to know if it was answered and sent back as I was not copied on it if it was sent.

  - Zach Schwartz claims he handled with the inspector.  Jon can you confirm this was completed and there are no further questions

Follow up Week of 3/7/22

- Demo of homes at several sites – Do we have pricing and a schedule to get homes removed?

  - Who is handling this?  Do we need to handle at home office?

  - What are the communities and sites this is referring to?

- Clean out of homes on several sites – Do we have a budget per home and approval to clean out homes and get them ready to rent/sell? Who will be doing the remodels, and can we create a schedule for each community?

  - What are the communities and sites this is referring to?  Are the homes in need of additional repairs?  Photos?  Etc?

- Rental pricing for homes ready to rent at several sites. Do we have rental amounts yet? Photos sent in on two so far.

  - Do we have a list of homes and communities this is in reference to?

  - We have the following:

    - Lake Saunders 104

    - Lake Wales 51

- VIN number request- Need VIN numbers to be added into Rent manager for legal and identifying measures.

  - This is in rent manager under the user defined fields for the unit.

- Meter readings process – JT wants to revamp this procedure. She would like to see all readings over 100 be revisited prior to posting. JT to discuss and roll out

River Oaks

- Spectrum came out and found that we were hooked into two different modems in the office and in the Clubhouse, he discounted the one and stated it will now not boot me off. He also found that the phone was connected to an adapted which is not needed. He was able to get the phone working for us in the office. He also found that the cable in the clubhouse was not connected properly, he connected and tested everything for us. All seems better. He did state that the modems we have are more for home use not commercial use, which is why residents in the back of the park cannot receive connection. He suggested the managed service for the park.

** Thank you for the update, Wendy.  Winnie has already contacted the managed services department and working on some proposals.  We will keep everyone in the loop.  What remains open here?  Do we need the Verizon phone anymore? Just until I can get notices out to all sites with my phone number. Just don’t want any confusion as I have been using both the Verizon phone and my personal phone.

- Update on internet – Residents are now stating they are not able to connect unless they are within the modem, the range has now gotten worse for most.

  - Winnie where are we with managed services conversation?

- Rent clean up – I sent over my list and a few copies of receipts that will need to be checked and possibly cleaned up.

** These were received, and we will get back to you on these.  Winnie let’s go through these and any findings tomorrow so we can get everything updated.

- Removal of permeant spots In Rent manager, temporary spots in Camp spot. Can we discuss how we can make this better?

** Yes, we have been working to learn more about the permanent spot set up in CampSpot.  This will work for River Oaks however when we are majority permanent like Seashells we need to be able to consolidate these systems as we need to always try and default to Rent Manager.

- Propane – Order to be delivered today or tomorrow. Did we set up service on a regular basis? If so what months are they coming and if not can we?

** Service has been set up with a meter on the tank.  When the tank reaches a certain level AmeriGas is notified to come out.  Completed

Lake Saunders –

- Septic work – The first bid was approved and now due to a requirement per the county, the bill increased by 1000.00, We have not approved and are waiting for this via email. With the invoice, I will need a new approval so we can repair this. The permit was granted.

** Please resend this revised estimate as well as the older estimate to see the variance between the two prior to approving.  On Hold as of 3/11/22

Royal Oaks –

- The commercial lease was signed and money paid via Rent manager. Can we move them in as of March 1, 2022

** When was this signed?  Where is the fully executed copy?  March 1, 2022, yes it was sent. Will attach.

Palm Springs –

- The resident in the apartment skipped out. Can we please move her out of the system as of March 1, 2022.

** Good News is they are paid through February, however have we conducted the move out inspection? Are repairs needed?  There is a $600 Security Deposit on file, so we need to know how to apply it including March rent as with no notice they are responsible for March in my opinion. Completed walk through and will send with photos and charges by Monday.

Going forward, move out inspection forms are a great way to trigger the home office to move out a resident.

Hunters Springs –

- Title for Home bought. Was it sent and to whom?

** What home?  Title was received and taken care of

Crystal Areas –

- Waste water plant, company vs. Smokey and brother Mike? Issacs who takes care of the waste water plant at River Oaks has sent a bid in at 2100.00 per month.

** Mike is $650.  Maybe he should look to take over River Oaks… I have reached out to Mike to ask him a few questions about this, I have not heard back. I will update as soon as I speak with Mike. Goal is to have answers by Monday.

- The two charges for electric, did we find out anything?

** Scott is on the road and is looking into the double post.  At first glance it looks as if one of the charges are February electric…

We will confirm by EOD tomorrow. Completed

- Water billing for the three units not onsite – Did we get an address for each of these? I saw two statements but not three.

** All addresses have been properly updated.  These were sent out to hand deliver.  If one was missing, please let me know so we can get the third to you ASAP.

Has this been taken care of?

Shady Oaks –

- Do I need to do anything pertaining to the notice sent by the inspector, notice was sent to Janine

** We have not received the notice via UPS as the email stated.  Who was the vendor that did the work?  Why was the lime not cleaned up?  Lime was laid down daily until work was completed for the smell. Once we review, I will reach out to the inspector to keep an open line of communication.

- Shed with bathroom for team to be able to spend quality time onsite

** Comment or Question or … Janine is working on this with me to get approved.

- Check for Ronnie A-Septic is stating that he has not been paid for the work completed six months ago until now? Can someone check. He is the one who completed the septic work.

** We don’t have a vendor or any invoices in the system?  Where are these invoices going?  This answers my question from above as if he did the work on the septic we have a violation on, why didn’t he clean up the lime left everywhere?

Do we have invoices for the vendor?  Are we paying this vendor for work not completed?

Central/Harbour –

- 2nd trash bins are needed at both parks as the over flow at each park has cost us in the last two months more than what a 2nd bin would cost. We looked into getting a bigger bin, but they do not have gigger bins to offer. This is a continued issues that has went on for way  too long, Can we request a 2nd bin at each park?

** What is the cost for the second bin?  Garbage is part of our water and sewer bill. The cost is 1035.00 per bin, we are getting other quotes and seeking other options.

Where does this stand?

- Fire inspection – Will have an update today for you.

** Looking forward to passing with flying colors

How did this go where does this stand?

Oceanaire –

- Resident from Ormond moved in on Sunday with his family into lot 42 at Oceanaire. He paid his money into his Ormond account seeing we did not have him set up in Rent manager for Oceanaire. Can we make sure they are moved into Rent Manager.

** We linked the two accounts, and his payment was allocated to his rent in Oceanaire and we moved him out of the Ormond Beach Apartment.  The way we did it will allow the resident to use the same account and alleviate any extra administrative work.  Please uploaded his new signed lease agreement to his account. Completed

- We have an electric issues on lot 42 and lot 96. Electrician was out Friday, waiting for bid today for the work needed. Will send for approval as soon as I receive it.

** What is the work needed?  When submitting the bid, please send photos along with the scope of work. Sent to Doc. To seek advise as to cost. Will review with Doc.  and send quote today

- Sale for lot 10 was notarized today and mailed out to the attorneys

** Thank you

Bay Oaks

- Check for George sent out for the reimbursement of repairs he did?

** Check has been sent out. Thank you

- Paperwork for both Wells and Davenport

** Please provide further detail. We need to complete the final rent charge paperwork to be able to have a check cut for the past due rent. Kim has this paperwork.

Seashells

- Are we set for campspot?

** Almost, they are setting up the back end.  Will provide update ASAP (FYI, we are working on setting up Bay Oaks Village as well)

General Items:

- Notice for Sub-leasing to go out to all residents

** Janine, do we have a template for this or should we ask Lutz, Bobo?

- Letters to be sent out as a reminder with updates on community phone numbers, emails, water billing, resident information needed, rules and regulations, home sale process and how to pay

** Can this be a Q1 Newsletter with above comments and anything else needed? I will let Janine answer this one

- Are we increasing the rates for RV parks this year? If so, when?

Please add anything you need from me😊Thank you