Applegate

Visit notes  ·  August 2026 portfolio roadtrip

Deland, FL   |   88 units   |   JREF I   |   Regional manager: Ashlyne Godinez

5 items logged   ·   4 waiting on a decision

These are our notes from the visit, straight from the walk-through and the conversation on site. Nothing here is a directive yet. If something is already done, wrong, or you disagree with it, say so — that is more useful to us than a clean list. Reference numbers are in brackets so you can quote them back.

CAPITAL & INFRASTRUCTURE

A wellhead is not enclosed by a white PVC pipe for visibility and protection. The team suspects a specific regulation explains why it was not extended; the reason is unconfirmed.   NEEDS A DECISION

CONSTRUCTION QUALITY & VENDORS

Champion is a primary point of failure, a no-show for the second time and directly blocking progress on at least two homes. Recurring absence is a reliability risk to operational timelines and needs to be addressed.   NEEDS A DECISION

INFILL, HOMES & SALES

Backlog of delivered but unprocessed homes representing tied-up capital and a placement-pipeline failure: unit 227 delivered July 23, one unit delivered July 22, and unit 248 confirmed as a demo unit whose delivery was also significantly delayed (it went to TBD last round, and was noted as part of a double that went to public auction August 14). Unit 224 has a new Corvette present but the associated home's status is unclear.   NEEDS A DECISION

A difficult-to-access back lot was considered for placement and rejected: access is constrained, it sits effectively behind another home's space, and it is far out of the way. Better to use an alternative extra lot even if that means placing a new home near a previously demoed one.

RESIDENT ISSUES & ENFORCEMENT

Proposal to proactively reward residents who maintain their property, for example painting their house, with small tokens such as $10 gift cards. Positive reinforcement has worked before and beats punitive measures. No implementation plan set.   NEEDS A DECISION

WHAT WE NEED BACK FROM YOU

Send corrections and status to your regional manager, Ashlyne Godinez. Quote the reference number. Three things help most: what is already finished, what is wrong on this list, and what you would put first if you could only pick one.

Source: August 2026 portfolio roadtrip, site punch list and visit notes, Aug 17‑23, 2026. Compiled 2026-09-02.