Auburn Ridge

Visit notes  ·  August 2026 portfolio roadtrip

Auburn, GA   |   160 units (128 MH lots + duplex apartments)   |   JREF II   |   Regional manager: Liz Santiago

11 items logged   ·   3 waiting on a decision   ·   1 for next year’s budget   ·   1 working well

These are our notes from the visit, straight from the walk-through and the conversation on site. Nothing here is a directive yet. If something is already done, wrong, or you disagree with it, say so — that is more useful to us than a clean list. Reference numbers are in brackets so you can quote them back.

CAPITAL & INFRASTRUCTURE

Roads are in good condition; roughly three remaining speed bumps need paint.

A significant share of spend goes to buying water from the City of Auburn; restoring the property well was considered and rejected as too burdensome given treatment, testing and licensing requirements.   2027 BUDGET

128 MH lots are metered as follows: lots 1-58 sub-metered with Metron meters; the balance on city meters at roughly $5,000 each. Water pipes are buried 5-6 feet deep, making leak detection difficult. Proposal to install a Metron meter downstream of the main city meter to catch supply-line leaks: cost and feasibility not yet assessed.   NEEDS A DECISION

CURB APPEAL & SITE STANDARDS

Mailbox and move to front / add picnic table   [PF-0355]

Follow up on an entrance sign near lots 6 and 114.

AMENITIES & COMMON AREAS

Additional bus stop with kids   [PF-0356]

Old office structure could be repurposed by removing the concrete and adding a picnic table, or converted to a community library. No decision made.   NEEDS A DECISION

RESIDENT ISSUES & ENFORCEMENT

Path Kids Club, a nonprofit renting a home on the property, runs homework nights and children's programs. Police report a significant reduction in crime since new ownership and the club's arrival. A $500 gift card was provided toward flooring replacement.   WORKING WELL

Further donation to Path Kids Club for new flooring was agreed in principle; amount and mechanism not specified.   NEEDS A DECISION

SITE OPS, STAFFING & EQUIPMENT

Golf cart   [TD-0040]

Utility golf cart needed to cover the property; a model with a folding back seat was suggested.

WHAT WE NEED BACK FROM YOU

Send corrections and status to your regional manager, Liz Santiago. Quote the reference number. Three things help most: what is already finished, what is wrong on this list, and what you would put first if you could only pick one.

Source: August 2026 portfolio roadtrip, site punch list and visit notes, Aug 17‑23, 2026. Compiled 2026-09-02. 1 item(s) raised on this visit are not in these notes: personnel matters, which stay with Austin.