Lucky Clover

Visit notes  ·  August 2026 portfolio roadtrip

Melbourne, FL   |   128 units   |   JREF I   |   Regional manager: Liz Santiago

10 items logged   ·   1 waiting on a decision   ·   1 working well

These are our notes from the visit, straight from the walk-through and the conversation on site. Nothing here is a directive yet. If something is already done, wrong, or you disagree with it, say so — that is more useful to us than a clean list. Reference numbers are in brackets so you can quote them back.

CAPITAL & INFRASTRUCTURE

New roads and painted speed bumps are a significant improvement; the fresh paving reads as wider roads even though dimensions are unchanged. Disruptive residents moved out during the improvement phase, leaving a more peaceful community.   WORKING WELL

CONSTRUCTION QUALITY & VENDORS

Install workflow runs Champion for the set and Cavco for final trim-out and sealing. Target is 45-60 days from delivery to setup; current average is 37 days. Soft-set procedures of about 15 days are permitted for park models in some jurisdictions such as River Oaks; others require full permitting for all home types.

INFILL, HOMES & SALES

Old septic systems continue to be abandoned in parallel with other infrastructure work.

Strategy is to incentivize residents to trade older RVs or mobile homes for new manufactured homes, moving the park from roughly 50% RV occupancy toward 100% home occupancy.

CURB APPEAL & SITE STANDARDS

Rotting perimeter fence in the common area to be replaced. Flagpole to be upgraded with a larger American flag and a Parakeet flag beneath.

New glass-enclosed bulletin boards to go behind every mailbox cluster so notices are visible in a secure weatherproof display.

AMENITIES & COMMON AREAS

Underutilized shuffleboard court to be resurfaced or converted to pickleball. Existing sun shades sag, pool water when it rains and degrade quickly in the Florida climate; a permanent metal roof is the more durable alternative.   NEEDS A DECISION

New lighting planned for the common area, run from an external line tied to the photocell on the dumpster area light so it cycles automatically with the sun.

RESIDENT ISSUES & ENFORCEMENT

Resident notice with a cover letter on the status of engineering and septic work, to establish transparency.

SITE OPS, STAFFING & EQUIPMENT

Three tires to be removed from the storage area.

WHAT WE NEED BACK FROM YOU

Send corrections and status to your regional manager, Liz Santiago. Quote the reference number. Three things help most: what is already finished, what is wrong on this list, and what you would put first if you could only pick one.

Source: August 2026 portfolio roadtrip, site punch list and visit notes, Aug 17‑23, 2026. Compiled 2026-09-02.