PARAKEET COMMUNITIES

Standard Operating Procedure

Lot & Home-Type Mapping  ·  Q3–Q4 Regional Rock

| SOP Number | SOP-LOTS-001 | Effective Date | Q3 2026 — September 1, 2026 |
| --- | --- | --- | --- |
| Process Owner | Regional Manager | Review Date | December 31, 2026 |
| Department | Regional Operations | Status | DRAFT — Pending Approval |
| On-Site Roles | Community Manager · Maintenance Manager | SOP Location | SharePoint > Training SOPs |

1.  PURPOSE

Accurate lot and home-type mapping is the foundation of every rent roll, utility billing reconciliation, resale valuation, and compliance audit. This SOP defines exactly what to look for when classifying each lot, how to mark it on the property map, and the deadlines for completing and submitting updated maps across all communities before year-end.

This is a Q3–Q4 Regional Rock. Completion is expected at every property by November 30, 2026.

2.  SCOPE

This SOP applies to:

- All Parakeet Communities properties managed by the Regional Manager

- Community Managers and Maintenance Managers executing on-site walkthrough and map marking

- All existing, new, and transitional lots — including those mid-lease, mid-renovation, or pending move-in

⚑  Contractors and vendor-occupied lots are NOT exempt — they must still be classified and marked.

3.  LOT TYPE DEFINITIONS  —  WHAT TO LOOK FOR

Walk every lot and classify it using the definitions below. When in doubt, photograph the front of the home and the data plate (found inside near the electrical panel or main entry). Contact your Regional Manager before marking any lot if the type is unclear.

| Lot Type | What to Look For | Common Indicators |
| --- | --- | --- |
| Double-Wide (DW) | A manufactured home with two sections joined at a center seam. Wider footprint — typically 20–28 ft wide, 40–80 ft long. May have a covered porch, carport, or addition. | Center ridge seam on roof, wider than a single section, two sets of exterior utility hookups, larger lot pad. |
| Single-Wide (SW) | A single-section manufactured home. Narrower footprint — typically 14–18 ft wide, 40–80 ft long. One continuous roofline with no center seam. | No center roof seam, narrower profile, single exterior utility hookup per side, smaller lot pad. |
| Park Model (PM) | A smaller manufactured unit built to RV standards (ANSI A119.5), typically 400 sq ft or less. Often has a loft, may look like a cabin or cottage. Always on a permanent lot. | Very small footprint (~12 ft wide), may have a loft window, often has a covered deck. Look for the ANSI park model data plate near the main entry door. |
| Skirted RV (RV) | A recreational vehicle (any style — travel trailer, fifth wheel, motorhome) that has been skirted with vinyl, aluminum, or wood panels around the base to enclose the underside. | Hitch or tow bar still visible at one end, RV-style windows and vents, skirting added around bottom perimeter, may have add-on rooms or decks. License plate or VIN plate present. |
| Unskirted RV (URV) | A recreational vehicle (any style — travel trailer, fifth wheel, motorhome) that is placed on a lot WITHOUT skirting around the base. The underside, frame, wheels, or axles are visible. | No skirting panels around the base — tires, axles, or frame clearly visible from the outside. Hitch or tow bar may or may not be present. May have steps, awning, or outdoor setup. |
| Vacant Lot (VAC) | A lot with no structure currently on it. May have a pad, utility pedestal, and/or address marker but no occupied or placed home. | Empty pad or cleared ground, utility pedestal with no active connections, no steps or skirting, no mailbox in use. Confirm with rent roll — some lots appear vacant but have a unit being delivered. |

⚑  If a home has been removed but the slab/pad remains — mark it VAC. Do not leave any lot unclassified.

4.  HOW TO MARK THE MAPS

Color & Abbreviation Legend

Use these standard abbreviations and their associated highlight colors on any digital map. For paper maps, write the abbreviation in black marker — color is optional on paper.

| DW Double-Wide | SW Single-Wide | PM Park Model | RV Skirted RV | URV Unskirted RV | VAC Vacant Lot |
| --- | --- | --- | --- | --- | --- |

Step-by-Step Marking Process

| Step | Action | Detail |
| --- | --- | --- |
| 1 | Print the base map | Pull the current property lot map from SharePoint > Property Files. Print at 11×17 if available, or standard 8.5×11. Confirm lot numbers match the current rent roll before you start. |
| 2 | Walk every lot | Walk the property lot by lot in order. Do not classify from the office or from memory. Physical walkthrough is required. |
| 3 | Write the abbreviation on each lot | Using a marker or pen, write the lot type abbreviation (DW, SW, PM, RV, URV, VAC) directly inside the lot boundary on the printed map. Write clearly — it will be photographed. |
| 4 | Note any issues | If a lot has a structure that is deteriorating, abandoned, or cannot be identified, write "FLAG" next to the abbreviation and note the issue on the back of the map. The Regional will follow up. |
| 5 | Photograph the completed map | Take a clear, well-lit photo of the fully marked map. All lot numbers and abbreviations must be legible in the photo. |
| 6 | Upload to SharePoint | Upload the photo to SharePoint > Property Files > [Property Name] > Maps > 2026 Lot Map. File name format: PropertyName_LotMap_Q3Q4_2026. Notify your Regional Manager via email or Teams when uploaded. |

⚑  Do not use custom abbreviations, check marks, or question marks. Only DW / SW / PM / RV / URV / VAC are accepted. Any non-standard marking will be returned for correction.

5.  Q3–Q4 TIMELINE & DEADLINES

| Deadline | Milestone | Who | Notes |
| --- | --- | --- | --- |
| Sep 1, 2026 | SOP distributed to all sites | Regional Manager | Regional shares via Teams and email. CMs confirm receipt. |
| Sep 30, 2026 | 50% of properties submitted | Community Manager + Maintenance Manager | Regional reviews first batch; flags corrections by Oct 7. |
| Oct 31, 2026 | All properties submitted | Community Manager + Maintenance Manager | No extensions without Regional approval. |

6.  COMMON QUESTIONS

What if a home has been converted — like a double-wide with a room addition?

Classify by the original home type. A double-wide with an add-on room is still a DW. Note the addition in the FLAG notes if it affects the footprint significantly.

A home has been there for years but nobody knows the type — what do we do?

Look for the HUD data plate, typically inside a kitchen cabinet, near the electrical panel, or in a closet. The data plate identifies the manufacturer and model. If the data plate is missing, measure the width: under 18 ft = SW, 20 ft or wider = DW, under 400 sq ft on a small footprint = PM. Photograph your measurement and note in the FLAG field.

The lot has a skirted RV but the resident says it's their permanent home — does it matter?

Yes. The physical structure type is what drives the lot classification, not the resident's intent. A skirted RV is classified RV regardless of how long it has been there or the lease type.

What if a lot is mid-move? The old home has been removed but a new one hasn't arrived yet.

Mark it VAC. Note "Pending delivery – [expected date if known]" in the FLAG section. The Regional Manager will track pending placements separately.