| parakeet communities | Parakeet Communities ¦ Construction SOP |
| --- | --- |

OPERATIONAL PROCEDURE

New Home Receiving Process — Delivery to System Documentation

| Process Owner | Construction |
| --- | --- |
| Triggers Downstream | Champion Sheet Update ¦ Rent Manager Infill Issues |
| Version | 1.0 — July 2026 ¦ DRAFT: Needs Approval (open TBD items) |

Purpose

This SOP governs the New Home Receiving Process from the moment a transporter arrives on-site with a new infill home through signature of the Bill of Lading, completion of the Jotform Home Drop Confirm, and final logging in Rent Manager. It defines who does what, in what order, and what must be documented at each step — ensuring every home delivery is protected, recorded, and communicated consistently across Construction, Operations, Sales, Accounting, and Ownership.

Scope

| Applies To | Construction (primary) ¦ Operations (secondary) |
| --- | --- |
| Trigger | Transporter arrives on-site with a new infill home. This SOP begins at that moment. |
| Finish Line | Jotform Home Drop Confirm submitted and delivery notes logged in Rent Manager under Issues > Infill. |
| Out of Scope | Rehab homes ¦ Resale homes ¦ Tie-down and home setup (covered under a separate SOP) |

Phase 1 — Pre-Delivery Preparation & Home Arrival

Objective: Confirm lot readiness the day before delivery, guide the transporter on-site, and document the home's arrival before any inspection begins.

Roles & Responsibilities

| Role | Responsibility |
| --- | --- |
| Construction Team Member | Confirms lot assignment day before delivery. Meets transporter on-site and guides home to assigned lot. Records arrival via video and photos. |

Tasks

Task 1 — Confirm Lot Assignment

•   Lot to be confirmed as vacant and ready the day before.

•   Verify that the lot is fully clear and accessible for the transporter.

•   If any obstruction exists, resolve it before the delivery date.

Task 2 — Guide Home to Assigned Lot

•   Meet the transporter on-site upon arrival.

•   Guide the transporter slowly and clearly to the assigned lot, directing movement to prevent damage to the home and surrounding property during placement.

Task 3 — Document Home Arrival

•   Record a video of the home while it is being brought into the community.

•   Photograph the home upon placement on the lot.

HANDOFF: Home placed and documented on lot triggers Phase 2 — Exterior & Roof Inspection.

Phase 2 — Exterior & Roof Inspection

Objective: Conduct a full walk-around inspection of the home before any delivery documents are signed. Photograph and report all damage found.

Roles & Responsibilities

| Role | Responsibility |
| --- | --- |
| Construction Team Member | Conducts walk-around inspection. Photographs of new home, documents any damage. Emails damage report to Sales, Operations and manufacturer if any issues are found. |

Tasks

Task 1 — Conduct Walk-Around Inspection

•   Inspect all walls, siding, windows, doors, and the roof for visible damage.

•   Look specifically for dents, cracks, scrapes, loose parts, or misalignments that may indicate transportation-related damage.

•   Photograph all damage identified during the inspection.

IMPORTANT: Do not sign the Bill of Lading before this inspection is complete. Signing without noting damage waives Parakeet Communities' ability to file a claim with the manufacturer.

DECISION: Was damage found during the inspection? YES → Note all damage on the Bill of Lading before signing. Complete Task 2 below, then proceed to Phase 3. NO → Proceed directly to Phase 3. Skip Task 2.

Task 2 — Report Damage to Construction Team (complete only if damage found)

•   Email damage photos with clear written notes describing each issue to Sales, Operations, Accounting and the Manufacturer.

•   The home is accepted regardless of damage — do not refuse delivery. Repairs are coordinated by the Construction team with the manufacturer separately.

NOTE: Damage noted on the Bill of Lading and reported to Construction triggers a manufacturer damage claim. Both steps are required.

HANDOFF: complete inspection (and damage reported if applicable) triggers Phase 3 — Delivery Acceptance & Bill of Lading.

Phase 3 — Delivery Acceptance & Bill of Lading

Objective: Sign and retain the Bill of Lading to formally transfer legal responsibility for the home from the transporter to Parakeet Communities.

Roles & Responsibilities

| Role | Responsibility |
| --- | --- |
| Construction Team Member | Reviews and signs the Bill of Lading. Retains a signed copy, scans it, and files it in the Infill Folder. |

Tasks

Task 1 — Review & Sign the Bill of Lading

•   Review all delivery acceptance documents provided by the transporter before signing.

•   Confirm any damage found during the inspection (Phase 2) is documented on the Bill of Lading prior to signature.

•   Sign the Bill of Lading to accept the home on behalf of Parakeet Communities.

NOTE: Signing marks the formal transfer of responsibility from the transporter to Parakeet Communities. Both parties should retain a signed copy.

Task 2 — Retain & File the Bill of Lading

•   Obtain and keep a physical copy of all signed documents from the transporter.

•   Scan the signed Bill of Lading and save it to the Infill Folder. [TBD — SharePoint Infill Folder link needed]

•   Retention period: TBD

HANDOFF: Signed Bill of Lading in hand triggers Phase 4 — Jotform Home Drop Confirm.

Phase 4 — Jotform Home Drop Confirm

Objective: Complete the Jotform Home Drop Confirm on a mobile device immediately after signing the Bill of Lading, and upload all required photos before submitting.

Roles & Responsibilities

| Role | Responsibility |
| --- | --- |
| Construction Team Member | Completes Jotform Home Drop Confirm on mobile immediately after Bill of Lading signature. Enters all fields in required sequence. Uploads all photos in form order. Finalizes and submits. |

Tasks

Task 1 — Complete the Jotform Home Drop Confirm

•   Open the Jotform Home Drop Confirm on a mobile device immediately after signing the Bill of Lading. [TBD — Jotform link needed]

•   Enter all fields in this exact sequence: (1) Community Name  →  (2) Lot Number  →  (3) Home Serial Number  →  (4) Manufacturer  →  (5) Transporter Name.

•   Verify each entry carefully before advancing to the next field.

IMPORTANT: The Jotform must be completed immediately after delivery acceptance

NOTE: Entering fields out of sequence causes data errors that require correction follow-up with Construction.

Task 2 — Upload Photos in the Required Order

•   Upload all required photos within the Jotform, following the sequence specified by the form prompts.

•   Ensure the home serial number photo is legible and clearly readable — this is the primary identifier for home tracking.

•   Confirm all photos are clear, well-framed, and taken in adequate lighting before proceeding.

NOTE: A blurry or dark serial number photo will require a return visit to retake. Check image quality before submitting.

Task 3 — Finalize & Submit the Jotform

•   Enter name and email in the final form section.

•   Add a digital signature to finalize the submission.

•   Submit the Jotform and save the submission confirmation for future reference.

NOTE: Successful submission auto-distributes the delivery record to Construction, Operations, Sales, Accounting, and Ownership. The Champion's ground team confirms delivery independently during tie-downs.

HANDOFF: Jotform Home Drop Confirm submission triggers Phase 5 — Rent Manager Update.

Phase 5 — Rent Manager Update

Objective: Log delivery notes in Rent Manager under Issues > Infill within 24 hours of the home's arrival on-site. This is the final step of the New Home Receiving SOP.

Roles & Responsibilities

| Role | Responsibility |
| --- | --- |
| Construction Team Member | Logs into Rent Manager, navigates to Issues > Infill, enters delivery notes, and confirms the entry is saved. |

Tasks

Task 1 — Log Delivery Notes in Rent Manager

•   Log into Rent Manager and navigate to Issues > Infill.

•   Enter delivery notes for the home received.

•   Confirm the entry is saved before closing.

IMPORTANT: All documentation, photo uploads, Jotform submission, damage reporting, and Rent Manager update must be completed within 24 hours of the home's arrival on-site.

This is the end of the New Home Receiving Process SOP.

Forms & Checklists

| Form / Document | Status | Filled By | Notes |
| --- | --- | --- | --- |
| Jotform Home Drop Confirm | link needed | Construction Team Member | Complete immediately after Bill of Lading signature. Auto-routes to Construction, Operations, Sales, Accounting, Ownership. |
| Bill of Lading | Provided by transporter | Construction Team Member signs; transporter signs | Must note all damage before signing. File signed copy in Infill Folder. Retention period TBD. |

Frequently Asked Questions

Q: What if the Construction Team Member is unavailable?

A: Community Manager steps in as primary backup. If Community Manager is also unavailable, Regional Manager steps in. One of these three roles must be on-site to receive the home — delivery cannot proceed without an authorized Parakeet representative present.

Q: What if there is no cell service on-site to complete the Jotform?

A: Move to an area with cell service before completing the Jotform. Do not wait until the next day. The form must be submitted the same day as delivery.

Q: Should the home be refused if damage is found during inspection?

A: No. The home is accepted regardless of damage. The damage is noted on the Bill of Lading before signing and reported to Construction with photos. The Construction team coordinates a repair claim with the manufacturer separately.

Q: Why must the Jotform fields be entered in a specific sequence?

A: Entering fields out of sequence causes data errors in the downstream system that require manual correction follow-up with the Construction team.

Q: What is the 24-hour deadline, and what does it cover?

A: All five steps must be completed within 24 hours of the home arriving on-site: (1) arrival documentation, (2) inspection and damage reporting if applicable, (3) Bill of Lading signed and filed, (4) Jotform Home Drop Confirm submitted, and (5) Rent Manager updated under Issues > Infill.

Review & Revision

| Date | Author | Changes |
| --- | --- | --- |
| July 2026 | Natalie Magurne | Initial version — rebuilt from home delivery interview. |

Open Items: (1) Jotform Home Drop Confirm link [TBD]  |  (2) SharePoint Infill Folder link [TBD]  |  (3) Bill of Lading retention period [TBD]. This SOP cannot be marked Approved until all three are resolved.