Operational Procedure 801: Lot Rental Increase & Pass-Through Charges (FL)

Parakeet Communities  ·  Florida Compliance SOP

| Process Owner | Natalie Magurne, Director of Operations |
| --- | --- |
| Applies To | Asset Management / Finance, Legal / Compliance, Regional Managers, Community Managers |
| Jurisdiction | FLORIDA communities only (Georgia and South Carolina versions to follow) |
| Legal Basis | FS 723.031, 723.033, 723.037, 723.038; approved community prospectus (Section: Increases in Lot Rental Amount) |
| Primary System | Rent Manager |
| Status | DRAFT V1 — Pending Review |
| Effective Date | _________________ (upon approval) |
| Last Revised | August 6, 2026 — drafted from 2025 Florida Statutes and community prospectuses |

LEGAL REVIEW REQUIRED: This SOP restates statutory timelines from Chapters 723 and 83, Florida Statutes (2025), and Parakeet prospectuses. Florida counsel must review and approve before rollout. Where a community prospectus is more restrictive than statute, the prospectus controls.

# PURPOSE

To raise lot rental amounts and pass through ad valorem taxes, non-ad valorem assessments, and utility cost increases at Florida communities in full compliance with Chapter 723, Florida Statutes, and each community's approved prospectus — so that no increase is ever voided, delayed, or challenged for a notice defect. In Florida, a defective increase notice does not just create legal risk; it extends the resident's existing rental term at the old rate until proper notice is given (FS 723.031(5)).

# SCOPE

## Applies To

All Florida manufactured housing communities with lot tenancies under Chapter 723

Asset Management / Finance — builds the annual increase schedule and pass-through calculations

Legal / Compliance — verifies prospectus authority, approves notices, files with the Division, manages mediation

Regional Managers — accuracy review, homeowners' committee meetings

Community Managers — notice service, proof of delivery, resident communication

EXCLUDED: RV parks (Chapter 513 tenancies), park-owned home rentals (Chapter 83 — rent changes follow the lease and Chapter 83), and Georgia / South Carolina communities

## Trigger

The annual budget approval sets the increase schedule for each community's anniversary date(s); OR a tax bill, assessment, or utility rate change creates a pass-through event.

## Finish Line

This process is complete for a community when the increase is effective in Rent Manager, every affected homeowner received a compliant 90-day notice with documented proof, any committee meeting or mediation is closed out, and the notice copies are filed with the Division by January 1.

# ROLES & RESPONSIBILITIES

| Role | Responsibility |
| --- | --- |
| Asset Management / Finance | Builds the increase schedule from the approved budget; calculates pass-through amounts (proportionate share); confirms amounts never exceed what is remitted to the taxing authority or utility |
| Legal / Compliance | Verifies prospectus authority per community before any notice is drafted; approves final notice; attends committee meetings; handles mediation petitions; files annual notice copies with the Division of Florida Condominiums, Timeshares, and Mobile Homes (DBPR) |
| Operations Coordinator | Merges the approved schedule into the Florida 90-day notice template in Rent Manager; generates per-resident notices by lot |
| Regional Manager | Reviews every notice for accuracy against Rent Manager (name, lot, current amount, new amount, effective date); represents the park owner at homeowners' committee meetings with Legal |
| Community Manager | Serves notices, captures proof of delivery, uploads proof to Rent Manager History & Notes, fields resident questions |
| Director of Operations | Process owner; final escalation for disputed increases |

# FLORIDA COMPLIANCE REQUIREMENTS — HARD DEADLINES

These timelines are statutory. Missing one voids the action or exposes the company to penalties and fee awards. When counting days, follow the statute exactly; when in doubt, add days, never subtract.

| Requirement | Deadline / Standard | Citation |
| --- | --- | --- |
| Written notice of increase to every affected homeowner AND the homeowners' association board | At least 90 days before the effective date | FS 723.037(1) |
| Notice content | Current lot rental amount, amount of the increase, effective date; each pass-through charge itemized separately with the name of the governmental entity and the charge | FS 723.037(1) |
| Multiple anniversary dates | One 90-day notice may cover multiple anniversary date increases | FS 723.037(1) |
| Frequency of increases | No more than annually; never mid-term except disclosed pass-throughs and disclosed annual adjustments in multi-year agreements | FS 723.031(5) |
| Non-discrimination | Increases must not be discriminatory among similarly situated tenants; homeowners cannot waive the 90-day right | FS 723.037 |
| Pass-through ceiling | Never collect more than the amount actually remitted to the tax collector or utility; charge must be disclosed in the prospectus or before tenancy | FS 723.031(6) |
| Homeowners' committee meeting | Committee (max 5 members) meets with the park owner no later than 60 days before the effective date | FS 723.037(4) |
| Mediation window | Homeowners may petition the Division for mediation within 30 days after the last scheduled committee meeting | FS 723.037(5), 723.038 |
| Annual Division filing | File copies of all 723.037 notices given during the preceding year with the Division by January 1 | FS 723.037(2) |
| Prospectus controls the factors | Increase factors and disclosed charges come from each community's approved prospectus (Section IX in most Parakeet prospectuses) | FS 723.011, 723.012, prospectus |

# PROSPECTUS VERIFICATION — DO THIS FIRST, EVERY YEAR

Every Florida community sits under a specific approved prospectus version (PA, P1, P2, etc.), and individual residents within one community may be under different versions depending on when they moved in. The consolidated matrix lives at: SharePoint > Asset Management & Finance > Prospectus Documents > _Prospectus - FL Consolidated > Prospectus - FL Communities.xlsx.

Confirm which prospectus version applies to each affected resident cohort before drafting any notice.

Confirm the prospectus discloses the increase factors being relied on (increased costs, prevailing market rent, prevailing economic conditions / CPI) and any pass-through authority.

Communities with NO PROSPECTUS ON FILE (per the matrix: Geiger Key RV, Great Oak RV, Hunter Springs, Nalls Court, Paradise Lakes, River Oaks RV, Silver Breeze) — STOP. Route to Legal / Compliance. RV parks are Chapter 513, not 723; manufactured housing communities with 26+ lots and no approved prospectus must be remediated per SOP 804 before relying on prospectus-based increases.

Parks with fewer than 26 lots are exempt from the prospectus requirement (FS 723.011) but still owe the 90-day notice under 723.037.

# PROCEDURE

## Phase 1 — Planning  ·  T-150 to T-120 days before effective date

Asset Management / Finance — extracts the approved increase per community from the budget and pulls anniversary dates from Rent Manager.

Asset Management / Finance — calculates any pass-through charges as each homeowner's proportionate share of the actual, documented cost; attaches the tax bill, assessment, or utility invoice as backup.

Legal / Compliance — completes the Prospectus Verification (above) for every affected community and cohort; signs off in writing.

Director of Operations — approves the final schedule (community, cohort, current amount, new amount, pass-throughs, effective date).

## Phase 2 — Notice Preparation  ·  T-120 to T-95 days

Operations Coordinator — merges the approved schedule into the Florida 90-Day Notice of Lot Rental Increase template; one notice per affected homeowner, identified by lot number and name; pass-through charges itemized separately with the governmental entity named.

Regional Manager — reviews every notice against Rent Manager for accuracy (resident legal name, lot, current amount, new amount, effective date, math).

Legal / Compliance — final approval of the notice package. No notice is served without Legal sign-off.

## Phase 3 — Service  ·  no later than T-90 days

Community Manager — delivers the notice to every affected homeowner using the delivery method required by the community's prospectus and lease; obtain a certificate of mailing (recommended for all mailed notices) or signed receipt.

Community Manager — delivers a copy to the homeowners' association board if one exists for the community.

Community Manager — uploads proof of service for every notice to Rent Manager History & Notes the same day (see SOP 803 for service and documentation standards).

Operations Coordinator — confirms 100% service completion by T-90 and logs the notice package to the Legal shared folder for the January 1 Division filing.

## Phase 4 — Committee Meeting & Mediation Window  ·  T-90 to T-30 days

If a homeowners' committee (up to 5 members) requests a meeting, Regional Manager schedules it so it occurs no later than 60 days before the effective date.

Regional Manager + Legal / Compliance — attend, present the reasons for the increase consistent with the prospectus factors, and document the meeting (date, attendees, materials shared).

If homeowners petition the Division for mediation within 30 days after the last scheduled meeting, Legal / Compliance manages the mediation under FS 723.038. Do not discuss or negotiate outside that process without Legal.

## Phase 5 — Effective Date & Renewals

Operations Coordinator — batch-updates charges in Rent Manager effective on the anniversary date; spot-check 10% of accounts.

Community Manager — issues renewal lot rental agreements reflecting the new amount; remember FS 723.031(5): if the 90-day notice was defective, the old term and rate continue until proper notice is given.

Regional Manager — reviews the first month's rent roll after the effective date for any account still billing the old amount.

## Phase 6 — Annual Division Filing  ·  by January 1

Legal / Compliance — files copies of ALL 723.037 notices given during the preceding year with the Division; logs completion on the MASTER Compliance Calendar.

# DOCUMENTATION & RECORDKEEPING

Every notice + proof of service: Rent Manager History & Notes (per resident) AND the community's Legal Notices folder on SharePoint.

Committee meeting minutes and mediation records: Legal / Compliance folder.

Retention: 7 years minimum.

Draft prepared from the 2025 Florida Statutes (flsenate.gov), the approved community prospectuses on SharePoint (Asset Management & Finance / Prospectus Documents), and existing Parakeet SOPs in Operations / _Training / Standard Operating Procedures.