OPERATIONAL PROCEDURE

Used-Home Rehab — Data Entry

Parakeet Communities  ·  Asset Management SOP

| Process Owner | [TBD] |
| --- | --- |
| Triggers Downstream | For Sale Listing Process (Leslie) |
| Version / Date | v1.0 · July 23, 2026 |

Purpose

This SOP defines how every data point in the used-home rehab pipeline gets created, who enters it, and when. It covers a used home from TBD disposition through rehab — internal (Parakeet Ops) or external (Vendor/Contractor) — to sign-off and automated handoff for sale. It is the companion to the New Home Purchase SOP.

Core Principle: Rehab is a project, not asset fields. The asset carries only a high-level status (TBD → Needs Rehab → For Sale). The rehab project — keyed by its unique Issue # — carries everything else: vendor, tier, stages, dates, flags, budget, cost, scope, and sign-off. An asset can be rehabbed multiple times; once a rehab is complete, the detail goes historical and does not clutter the for-sale asset record.

Scope

| Applies To | Asset Management · Operations (Director/Regional) · Director of Operations · Vendor/Contractor · Sales · Operations Coordinator |
| --- | --- |
| Trigger | TBD call disposition — Asset management sets asset status to Needs Rehab in Rent Manager. Issue # auto-created on the make-ready board. |
| Finish Line | Issue marked Completed in Rent Manager → automated handoff to Sales for listing. |

Roles and Responsibilities

| Role | Responsibility |
| --- | --- |
| Asset Management (Justin) | Sets Rent Manager asset status = Needs Rehab the same day as the TBD call. This is the extent of Justin's role in this pipeline. |
| Asset Management | Owns all initial issue-level rehab data entry. |
| Operations (Director/Regional) | Updates Rent Manager with start/end dates and follows up on progress throughout the rehab. |
| Director of Operations | Enters billing and invoicing for external rehab (Flow B), through the regular approval workflow. |
| Vendor/Contractor | Evaluates homes on site and returns tier and budget (Flow B only). |
| Sales | Receives automated handoff when Issue is marked Completed. Lists home for sale. Home may be advertised and sold before title is received. |
| Operations Coordinator | Updates titles for both internal and external rehab. Runs in parallel — no deadline, dependent on outside parties. |

Timelines

Stage 0 — TBD Call: Disposition (Both Flows)

Tasks

1. TBD call held — disposition decided for each asset.

2. Asset Management (Justin) sets asset status in Rent Manager:

•  100% certain demo → To Be Demoed (no rehab project created — exits this SOP)

•  Any doubt → Needs Rehab (continues below in Flow A or Flow B)

3. Needs Rehab status auto-creates Issue # on the make-ready board.

IMPORTANT: Every asset must be disposed within one week of the TBD call. No TBD purgatory.

DECISION: 100% certain demo → To Be Demoed path exits this SOP. Any doubt → Needs Rehab continues in Flow A or Flow B.

Flow A — Internal Rehab (Parakeet Ops)

Used when work is light enough for Parakeet's own crews. Internal is always Rehab Tier = Minor Rehab. All four component flags (HVAC, Water Heater, Roof, Siding) default to N — if any are needed, the job is not internal.

Stage 1 — Not Started: Project Created

- Asset Management (Alex S) enters the following in Rent Manager: Home Rehab (Ops) · checklist is then added.

2. Deposit = N/A — internal rehab, no vendor deposit.

IMPORTANT: Internal build cost stays blank until the accounting GL pull is configured. Memo convention is mandatory now: Issue # + lot on every Home Depot / Lowe's transaction so costs are pullable later.

Stage 2 — In Progress

1. Operations (Director/Regional) updates Rent Manager with Actual Start date → Rehab Status flips to In Progress.

2. Operations (Director/Regional) follows up on progress.

3.  Melanie updates title (runs in parallel — no deadline, dependent on outside parties).

IMPORTANT: Statuses flip off dates entered in Rent Manager — never hand-set a status.

Stage 3 — Completed

1. Operations (Director/Regional) updates Rent Manager with Actual End date → status flips to Completed.

2. Build / Final Cost: left blank until accounting GL pull is configured.

Stage 4 — Sign-Off and Handoff

1. Internal sign-off checklist completed.

2. Operations sets Parakeet Sign-off = Completed in Rent Manager.

3. Handoff to Leslie triggers automatically.

HANDOFF: Handoff to Leslie triggers automatically when punch list is checked off and the Issue is marked Completed . Homes may be advertised and sold before title is received.

Flow B — External Rehab (Vendor/Contractor)

Used when work requires an outside vendor. Stage 1 splits into 1A (engage vendor) and 1B (tier and budget returned).

Stage 1A — Not Started: Engage Vendor

1.  Asset Management (Alex S) sets in Rent Manager: Home Rehab – issue is opened and checklist is added.

IMPORTANT: Vendor deposit (~$2,500) is paid at kickoff and logged as Rehab Deposit = Y.

Stage 1B — Tier and Budget Returned

1. Vendor/Contractor evaluates the home on site after power and water are turned on, then provides the Rehab Tier, Target Start, Target End, HVAC Y/N, Water Heater Y/N, Roof status (None / Minor / Major / Replace), and Siding Y/N. The budget auto-populates from the Cost Grid.

DECISION: If Vendor/Contractor determines home is not worth saving → asset status = To Be Demoed  ·  deposit applies to demo cost  ·  Accounting reconciles the payment · make-ready issue reclassified. This revert is expected and fine — TBD purgatory is not.

Stage 2 — In Progress

1. Operations (Director/Regional) updates Rent Manager with Actual Start date → Rehab Status flips to In Progress.

2. Operations (Director/Regional) follows up on progress.

3.  Melanie updates title (runs in parallel — no deadline, dependent on outside parties).

IMPORTANT: Statuses flip off dates entered in Rent Manager — never hand-set a status.

Stage 3 — Completed

1.  Director of Operations enters Actual End date in Rent Manager → status flips to Completed.

2.  Director of Operations enters billing and invoicing (Final Cost from vendor invoice + any additional work amounts) through the regular approval workflow.

Stage 4 — Sign-Off and Handoff

1.  Operations completes the punch list in Rent Manager — verifies vendor work is complete or flags additional work needed.

DECISION: If additional work is needed → Vendor/Contractor returns to complete  ·  Operations re-checks and re-marks punch list before Issue can be marked Completed.

2.  Operations marks Issue as Completed in Rent Manager.

IMPORTANT: Both the punch list and the Issue must be marked Completed before the home can move to For Sale status.

3.  Handoff to Leslie triggers automatically.

HANDOFF: Handoff to Leslie triggers automatically when Issue is marked Completed. Home may be advertised and sold before title is received.

Rules That Don't Bend

Rule 1: No TBD purgatory.  Every asset must be dispositioned within one week of the TBD call. 100% certain demo → To Be Demoed. Any doubt → Needs Rehab. Reverting to demo is acceptable; sitting in TBD is not.

Rule 2: Tracker source is Needs-Rehab only.  If an asset is still in TBD, it does not belong in the rehab tracker. If it appears on the vendor's list but is not Needs Rehab in Rent Manager, that is an audit finding — not a tracker row.

Rule 3: Dates come from Rent Manager updates, not word of mouth.  Statuses flip off dates entered in Rent Manager — never hand-set a status.

Rule 4: One identifier.  Every artifact — tracker row, Rent Manager issue, accounting memo — must carry the rehab Issue #. Vendor names must be real names, never placeholders.

Rule 5: Internal build cost stays blank.  Until the accounting GL pull is configured, do not hand-key internal spend in fields. The memo convention (Issue # + lot on every Home Depot / Lowe's transaction) is mandatory now so costs are pullable later.

Rule 6: Rehab detail never becomes permanent asset fields.  When a rehab completes, the project record goes historical. The asset carries only its next status.

Rule 7: Revert to demo is expected; TBD purgatory is not.  If a Vendor/Contractor says the home is not worth saving, the asset flips to To Be Demoed and the deposit applies to the demo cost. Accounting reconciles the payment.

FAQs

What if the vendor says the home isn't worth saving?

The asset flips to To Be Demoed. The deposit already paid applies to the demo cost. Accounting reconciles the payment. The make-ready issue is reclassified. This path is expected and fine.

What if title is not received by the time the home is ready for sale?

Melanie's title work runs independently with no hard deadline — it depends on outside parties. The home can be advertised and sold before title is in hand.

What if additional work is needed after Operations completes the punch list?

The Vendor/Contractor returns to complete the work. Operations re-checks and re-marks the punch list before the Issue can be marked Completed and before the home can move to For Sale status.

Review and Revision

| Date | Version | By | Changes |
| --- | --- | --- | --- |
| July 23, 2026 | v1.0 |  | Initial version |

Parakeet Communities  ·  Construction / Asset Management  ·  Used-Home Rehab Data Entry SOP  ·  v1.0  ·  July 23, 2026