Operational Procedure: Infill Home Ordering, Delivery & Set

Parakeet Communities  ·  Cross-Department SOP

Department: Sales / Operations / Construction / Accounting / Asset Management

| Process Owner | Director of Sales & Marketing |
| --- | --- |
| Applies To | Sales, Asset Management, Operations, Construction, Accounting, System Administration |
| Trigger | Asset Management identifies the need for a new infill home (occupied lot turnover, vacant lot, or demo lot) |
| Finish Line | Home is listed for sale |
| System of Record | Rent Manager (asset records, UDF fields, MRB issues, document uploads) |
| Last Revised | _________________ (to be completed upon approval) |

PURPOSE

To establish a standard, cross-departmental process for ordering, tracking, delivering, and setting new infill homes as a dealer bringing homes into Parakeet Communities. Sales owns and drives the process end-to-end — from home identification through listing — coordinating communication, handoffs, and system tracking across Asset Management, Operations, Construction, Accounting, and System Administration.

SALES OWNS THIS PROCESS

Sales is responsible for driving the timeline, coordinating communication, ensuring handoffs happen, keeping delivery and order information moving, and communicating updates to all departments. If something is stalled, Sales is responsible for identifying it and escalating.

ROLES & RESPONSIBILITIES

| Role | Abbrev. | Primary Responsibility in This Process |
| --- | --- | --- |
| Director of Sales & Marketing | Sales | Process owner; home selection, order placement, tracking, coordination, listing |
| Asset Management / RM Admin (Justin) | Asset Mgmt | Infill need identification; asset record creation and maintenance in Rent Manager; MRB issue management |
| Operations Coordinator (Melanie) | Ops Coord | Utility activation support; UPS label for manufacturer document mailing; TBD app form support |
| Operations | Ops | Lot readiness review; delivery receipt (when Construction unavailable); storage tracking support |
| Construction (John Clark) | Construction | Lot due diligence; delivery coordination and receipt; home set scheduling; interior punch list (JC Punch List) |
| Accounting | Accounting | Floorplan line management; insurance activation; loan documentation; Full autonomy over floorplan line and credit line management, with the exception of ownership-level decisions. Utility account setup — collaborative process with Sales, Accounting, Construction, and Operations per utility setup tracker. |
| System Administration | Sys Admin | Rent Manager support; UDF field setup and maintenance |

STEP 1  ·  INFILL NEED IDENTIFIED

Owner: Asset Management

- Asset Management identifies the need for a new infill home based on one of the following: occupied lot turnover, vacant lot, or demo lot.

- Asset Management creates a MRB (Make Ready Board) issue in Rent Manager for the new infill home.

- For vacant lot or demo lot infill, Asset Management opens the MRB issue for Construction review and determines next steps before any home selection begins.

- Asset Management notifies Sales that an infill need has been identified — this is the trigger for Sales to begin driving the process.

ACCOUNTING UPDATE: Master infill reference: Until a consolidated infill needs list is established, use the Cavco and Champion manufacturer sheets as the working master order reference. Note that gaps exist in these sheets — teams should flag discrepancies as they are identified.

STEP 2  ·  VACANT LOT CONFIRMATION & DUE DILIGENCE

Owner: Operations / Construction / Accounting

Before any home is selected, the intended lot must be reviewed and confirmed as suitable for placement. A capital capacity confirmation from Accounting is also required before any home selection begins.

Operations — Lot Readiness Review

- Confirm the lot is the correct lot for infill.

- Confirm electrical information for the lot.

- Confirm water and sewer availability.

- Confirm whether a site survey has already been completed and uploaded to Rent Manager.

Construction — Due Diligence & Survey

- If no site survey exists, order a survey for the site.

- Upload the survey to Rent Manager once complete.

- Enter all required due diligence information into the UDF fields in Rent Manager: buildable envelope, door swing, electrical details, water/sewer details, and any additional placement notes (e.g., tree removals).

Accounting — Capital Capacity Confirmation

- Before any home is selected, Sales must obtain confirmation from Accounting (Finance team) that capital is available — both credit line capacity for the floorplan line and treasury capacity for any out-of-pocket portion.

- Accounting confirms available capacity and advises Sales on the funding path (financed vs. out-of-pocket) for the intended home before selection proceeds.

Accounting — Utility Account Setup

- Once it is confirmed that an infill will proceed on a lot, Accounting initiates utility account setup immediately — this does not need to wait until order placement.

- Utility account setup is a collaborative process across Accounting, Sales, Construction, and Operations, coordinated via the utility setup tracker.

- There is no operational reason to delay utility account establishment once the infill decision is made. Early setup avoids utility-related delays at delivery and set.

IMPORTANT: No home may be selected or ordered until: (1) lot readiness is confirmed, (2) due diligence information is entered in Rent Manager, and (3) Accounting has confirmed capital capacity for the order.

STEP 3  ·  HOME SELECTION

Owner: Sales / Operations

- Sales/Operations/Construction review available floor plans against the buildable space confirmed in Step 2 due diligence to ensure the selected plan fits the intended lot.

  - Ensure lot and buildable lot specs are accounted for on any applicable Manufacturer order sheet.

- Construction reviews blocking plans for the intended lot.

- Sales reviews the invoice and manufacturer details.

- Sales confirms final floor plan selection and production line decision with Operations prior to order sign-off. Operations must agree before the order is placed.

- Sales documents the confirmed home, floor plan, and production line in the MRB issue in Rent Manager.

STEP 4  ·  ORDER PLACEMENT

Owner: Sales / Accounting

ACCOUNTING UPDATE: Floorplan line capacity must be confirmed by Accounting before any order is placed. Sales may not sign off on an invoice until Accounting has verified line capacity is available for this specific home.

Sales

- Sign off on the invoice.

- Email home order to manufacturer and copy internal Accounting and the assigned lender. The lender must be included on the order email from the outset so all parties — Parakeet, the manufacturer, and the lender — are aligned on the allocation of credit line funds for this order.

- Send signed quote/estimate to manufacturer and copy Rent Manager (RM) Team and Finance.

Accounting

- Before order placement: confirm floorplan line capacity is available for this home. Sales cannot place an order prior to this confirmation. Upon receipt of the invoice, pull the floorplan line report to determine where the home can and should be floored.

- Begin outreach to the loan company for required documents.

- Earmark floorplan line.

- Insurance note: There is no insurance on a home until it is delivered. No insurance preparation or activation is required at order placement. Insurance activation occurs at Step 9 after delivery. Upon delivery, Accounting activates insurance and sends internal notifications to Accounting, Sales, and Operations.

IMPORTANT: No order may be placed until Accounting confirms floorplan line capacity is available. Utility account setup occurs at Step 2 — prior to order placement — and is no longer initiated at this step.

STEP 5  ·  FILE CREATION & ASSET SETUP

Owner: Sales / Asset Management

Operations

- Operations Coordinator to perform invoice extraction using Claude.

Sales

- Create a dated, temporary folder in the Manufacturer Park Owned Assets file structure for the batch of new home orders.

- Upload all order-related documents into the temporary folder for system setup.

Asset Management (Justin)

- Review invoice extraction and confirm with Director of Sales.

- Create the asset record in Rent Manager with the following fields: Property, Unit, Asset Name, Order Date, Home Type, Manufacturer, Acquisition Source. Set Status: ORDERED.

- Update the asset record with additional details upon receipt of quote and specs from manufacturer: Asset Type, Model, Mfg. Date, Dimensions, Sqft, Bed/Bath. Upload the signed invoice. Enter Purchase Price and Purchase Date. [PENDING DECISION — to be resolved in leadership meeting: Purchase price should reflect manufacturer invoice price or lender financed amount? Small deviations exist due to fees along the way. Rent Manager has separate fields for Purchase Price and Loan Amount — confirm which figure goes in which field once the meeting decision is made.] Note: Rent Manager does have separate fields for Purchase Price and Loan Amount — both should be populated once the purchase price decision is resolved.

- Once the asset setup is complete, move the invoice into the proper property folder (Parakeet Homes / Manufacturers).

IMPORTANT: The serial number is provided by the manufacturer when the home goes online (comes off the production line). Asset Management must enter the serial number into Rent Manager at that point. The serial number MUST be in Rent Manager before delivery day — without it, there is no way to confirm the correct home is on the correct pad.

STEP 6  ·  RENT MANAGER TRACKING & DATE MANAGEMENT

Owner: Sales

- Sales adds or provides the following tracking dates for entry into Rent Manager: Online Date and Offline Date.

- Sales updates dates as the manufacturer provides revisions throughout the production process.

- Any time an online date, offline date, or delivery date changes, Sales sends a standardized email update to all departments: Regional, Operations, Accounting, Asset Management, and Construction.

- Asset Management (Justin) updates Rent Manager within 24 hours of receiving any date change notification from Sales.

ACCOUNTING UPDATE: Date change email notifications are not yet consistently in place — Accounting confirms they have not been receiving these updates. This process must be implemented upon SOP adoption. All departments should expect to begin receiving standardized date change emails from Sales going forward.

IMPORTANT: Cavco weekly import dates (Online/Offline) recur through Ordered status in Rent Manager. Asset Management updates these fields each time Sales notifies of a change. Do not allow dates to go stale — outdated delivery information creates vendor coordination failures.

STEP 7  ·  STORAGE — IF HOME IS NOT YET READY FOR LOT

Owner: Sales

If the home arrives before the lot is ready, or must be stored prior to placement:

- Construction identifies where the home will be stored. Options: On Lot / Manufacturer / Community / Other.

- Construction notifies Asset Management to update the Asset Status to 'In Storage' in Rent Manager and enters the storage location in the UDF fields.

- Storage location is added to the file and system notes in Rent Manager.

- Construction reviews storage aging weekly. If a home has been in storage for more than 30 days, Construction notifies Asset Management, Sales, and Operations.

STEP 8  ·  HOME DELIVERY COORDINATION

Owner: Construction / Operations

Construction runs point on delivery communication and vendor scheduling. If Construction cannot cover receipt of the home, Operations is looped in for support.

Construction — Pre-Delivery

- Notify the team when the home is scheduled for delivery.

- Send delivery notice to the property by email and copy: Regional Manager, Operations, Accounting, Asset Management (Justin), and Sales.

- Confirm all vendors and team members are confirmed for delivery day.

- Coordinate with Operations to confirm who will be onsite to accept the home — someone must be onsite at all times during delivery to receive and document the home upon arrival.

Operations / Regional Manager — Utility Verification Before Delivery

- Before delivery day, confirm that the utility accounts established in Step 2 are not only set up but actually functioning. Water and electric must be verified as operational — account establishment does not guarantee service is live.

- This verification must be completed by someone on-site at the property. Accounting and Operations in Maryland cannot confirm physical utility function remotely.

- Do not proceed to delivery without confirming utilities are functional. Utility failures at delivery have occurred previously and this step is intended to prevent recurrence.

Construction / Operations — At Delivery

- Complete the Home Drop Confirmation form in the TBD app upon receipt of the home.

- Upload video of the delivered home OR a minimum of 5 photos (each side plus VIN plate).

- Upload serial number photo.

- Complete exterior checklist at delivery using the manufacturer's checklist as the base receiving checklist. (Fastfield — Home Delivery confirmation form)

- Asset Management (Justin) updates the asset record in Rent Manager: UDF Delivery Date, Title Information, Warranty Info. Set Status: DELIVERED.

WARNING: If the delivered home does not fit the intended lot: notify Asset Management (Justin), Sales, and Accounting immediately. Sales opens an MRB issue in Rent Manager to reassess lot assignment. No set coordination proceeds until a new lot is confirmed and approved by Asset Management and Sales.

IMPORTANT: Marketing Kick Off is initiated upon delivery confirmation. Sales coordinates the marketing launch to begin preparing the home for listing while set and punch processes are completed.

STEP 9  ·  INSURANCE & LOAN DOCUMENTATION AFTER DELIVERY

Owner: Accounting

- Accounting activates insurance on the home upon delivery.

- Accounting sends internal notification of insurance activation to Accounting, Sales, and Operations. Note: All homes are covered by the same carrier. A per-home carrier UDF field in Rent Manager is not required and has been removed from tracking requirements. Note: Even though premiums are being paid on these homes, Parakeet is effectively self-insuring all homes purchased as a result of the deductible elected to keep costs down.

- Accounting sends a recurring status notification every 30 days to Accounting, Sales, and Operations until permanent transition or closure. This notification aligns with reporting going to the Triad insurance team and can be shared internally with the same parties.

- Accounting uploads loan documents (where applicable — see note below), insurance information, and policy number to Rent Manager. Updates asset record with: Lender, Loan Number, Loan Amount. Note: Rent Manager has separate fields for Purchase Price and Loan Amount — both should be populated separately.

ACCOUNTING UPDATE: Loan document applicability: Not all homes have individual loan documents. Homes on rental lines get flipped to individual loans and require loan document upload. Homes on the floorplan line broadly exist within a single credit facility — no individual loan documents are required for these homes. Upload loan documents only where applicable.

STEP 10  ·  HOME SET PROCESS

Owner: Construction / Sales

Construction

- Coordinate home set scheduling with the home setter.

- Align timing with lot readiness and contractor availability.

- Construction triggers utility activation based on orders — Accounting to confirm utility accounts are live and ready to turn on. (POWER UP HOME — see utility verification note below.)

Operations / Regional Manager — On-Site Utility Verification at Set

- When the home is being set, someone at the park must physically verify that water and electric are functioning as expected — not just that accounts have been established.

- Accounting and Operations in Maryland can confirm accounts are open, but cannot confirm the utility is physically operational. On-site verification by Regional Manager or Community Manager is required.

- This verification must occur before the interior punch process begins. Do not proceed to punch if utilities are not confirmed operational.

Interior Punch Process — Construction / Operations

- Complete the 100-point punch list via forms after setting the home. The punch list is completed in the TBD app and uploaded to the home file in Rent Manager upon completion.

- Confirm the manufacturer's packet. Construction ensures that this folder must be placed in the refrigerator for the buyer once the home is sold.

- Manufacturer documents must be mailed to the Maryland (MD) office after delivery/set. Operations Coordinator (Melanie) sends UPS labels for manufacturer document mailing.

IMPORTANT: The home is not listed for sale until the interior punch list is complete and the manufacturer packet is confirmed with the manager.

STEP 11  ·  HOME LISTED FOR SALE — PROCESS COMPLETE

Owner: Sales

- Sales confirms all of the following are complete before listing: interior punch list complete (100-point Punch List uploaded to Rent Manager), manufacturer packet confirmed and placed for buyer, insurance confirmed active with Accounting (insurance details are not stored in Rent Manager — confirm directly with Accounting), loan documents uploaded (where applicable — floorplan line homes do not require individual loan document upload), serial number confirmed in Rent Manager, asset status updated to Active.

- Sales lists the home for sale via Fastfield form. Internal team notification is sent at completion of the listing.

- Asset Management updates asset and unit status from LOT POH Delivered to LOT — POH Avail.

REQUIRED SYSTEM TRACKING — RENT MANAGER

The following must be tracked and maintained in Rent Manager throughout this process. Sales is responsible for ensuring all fields are up to date.

| Item | Owner | When Updated |
| --- | --- | --- |
| MRB issue creation | Asset Management | Step 1 — infill need identified |
| Lot readiness & survey info | Construction / Operations | Step 2 — before home selection |
| Capital capacity confirmation (NEW) | Accounting | Step 2 — before home selection; must be confirmed before any home selection or order placement proceeds |
| Utility account setup (MOVED to Step 2) | Accounting / Sales / Construction / Ops | Step 2 — as soon as infill decision is confirmed; no longer tied to order placement |
| Home selection & production line | Sales | Step 3 — at selection |
| Order invoice & funding path | Accounting | Step 4 — at order placement. Funding path must be confirmed by Accounting before order placement — not after invoice receipt. |
| Temporary folder & asset setup | Sales / Asset Management | Step 5 — at order placement |
| Online & offline dates | Sales / Asset Management | Step 6 — ongoing; within 24hrs of change |
| Serial number | Asset Management | Step 5/6 — when home goes online |
| Storage status & location (if applicable) | Sales / Asset Management | Step 7 — if home goes to storage |
| Utility verification — pre-delivery (NEW) | Operations / Regional Manager | Step 8 — before delivery day; physical on-site confirmation required |
| Delivery documentation | Construction / Operations | Step 8 — at delivery |
| Asset status: DELIVERED | Asset Management | Step 8 — upon delivery confirmation |
| Insurance & loan documents | Accounting | Step 9 — after delivery. Carrier UDF removed — all homes use the same carrier; per-home carrier tracking not required. Loan docs applicable to rental/loan line homes only — not floorplan line homes. |
| Interior punch completion | Construction | Step 10 — after set |
| Utility verification — at set (NEW) | Regional Manager / Community Manager | Step 10 — physical on-site confirmation utilities are functional before punch begins |
| Asset status: POH Avail | Sales / Asset Management | Step 11 — at listing. Status confirmed as 'POH Avail' (previously listed as 'Active / Listed'). |

PENDING DECISIONS

The following item was identified during SOP development and requires a final decision from leadership before this SOP is fully approved:

ACCOUNTING UPDATE: OPEN — Purchase Price Field (Step 5): When entering Purchase Price in Rent Manager, should this reflect the manufacturer's stated invoice price or the lender's financed amount? Small deviations exist due to fees. Rent Manager has separate fields for Purchase Price and Loan Amount. Decision to be made in next leadership meeting.

FREQUENTLY ASKED QUESTIONS

Q: What if the serial number is not available before delivery day?

Do not proceed with delivery acceptance until the serial number is confirmed. The serial number is provided when the home goes online (off the production line). If it has not been received, Sales must follow up with the manufacturer immediately. Without the serial number in Rent Manager, there is no way to confirm the correct home is on the correct pad.

Q: What if the delivered home does not fit the assigned lot?

Construction notifies Sales, Asset Management (Justin), and Accounting immediately. Sales opens an MRB issue in Rent Manager. No set coordination proceeds until a new lot is confirmed and approved. Asset Management updates the asset record with all changes.

Q: Who is responsible if a date change is not communicated to all departments?

Sales owns date communication. Any time an online, offline, or delivery date changes, Sales sends a department-wide email update. Asset Management updates Rent Manager within 24 hours of receiving the notification.

Q: When is the manufacturer packet placed for the buyer?

After the home is set and the interior punch list is complete. The manufacturer packet is confirmed with the manager and placed in the refrigerator for the buyer prior to listing.

Q: When is insurance activated, and is there insurance on the home before delivery?

There is no insurance on a home until it is delivered. No insurance preparation is required at order placement (Step 4). Insurance is activated by Accounting after delivery (Step 9), with notifications sent to Accounting, Sales, and Operations.

Q: Do all homes require loan document upload to Rent Manager?

No. Homes on rental lines are flipped to individual loans and require loan document upload. Homes on the floorplan line exist within a single credit facility — no individual loan documents are required for these homes.

REVIEW & REVISION

| Date | Revised By | Summary of Changes |
| --- | --- | --- |
| ________________ | Director of Sales & Marketing | Initial release |
| ________________ | Accounting / Natalie Magurne | Accounting review incorporated: credit line autonomy, capital capacity gate added to Step 2, utility setup moved to Step 2, lender added to order email, insurance timing corrected, utility verification steps added to Steps 8 & 10, carrier UDF removed, loan doc applicability clarified, notification recipients confirmed, asset status confirmed as POH Avail. |
| ________________ | ________________ | ________________ |

Parakeet Communities, LLC  ·  Confidential Internal Document  ·  Not for External Distribution