Cross Department: Infill Home Ordering, Delivery, and Set Process

To establish a standard process for ordering, tracking, delivering, and setting new infill homes, with Sales owning the process from home selection through delivery coordination.

Sales owns the process and is responsible for driving communication, tracking, and coordination between Asset Management, Operations, Construction, Accounting, and system administration.

Departments Involved

- Sales

- Asset Management

- Operations

- Construction

- Accounting

- System Administration / Rent Manager Support

1. Infill Need Identified- Asset Management

- Asset Management TBD Reporting

  - Asset Management identifies the need for a new infill home based on either an occupied lot turnover, vacant lot, or demo lot.

- Create the MRB issue for a new infill home as part of the TBD process.

- For vacant lot or demo lot infill, open the issue in MRB for Construction review and next steps.

2. Vacant Lot Confirmation and Due Diligence- Operations / Construction

- Lot Readiness Review

  - Before a home is selected, the lot must be reviewed to confirm it is suitable for placement.

- Confirm the lot is the correct lot for infill.

- Confirm electrical information for the lot.

- Confirm water and sewer availability.

- Confirm whether a site survey has already been completed and uploaded.

- Construction

- If no site survey exists, order a survey for the site.

- Ensure survey information is uploaded to Rent Manager.

- Enter required due diligence information into UDF fields in Rent Manager.

- Buildable envelope

- Door swing

- Electrical

- Water/sewer

- Any additional lot-specific placement notes (tree removals)

3. Home Selection- Sales/Operations

- Review available floor plans.

- Review blocking plans.

- Review invoicing and manufacturer details.

- Confirm which production line the home will be placed on.

4. Order Placement- Sales/Accounting

- Sign off on the invoice.

- Email home orders to manufacturers and internal accounting.

- Accounting

- Upon receipt of the invoice, pull the floorplan line report to determine where the home can/should be floored.

- Begin outreach to the loan company for required documents.

- Begin insurance preparation and internal notification.

5. File Creation and Asset Setup- Sales/Asset Management

- Sales

- Create a dated, temporary folder in the Manufacturer Park Owned Assets file structure for each batch of new home orders.

- Upload all order-related documents into the folder for system setup.

- Asset management/ Justin

- Pull documents from the dated temporary folder.

- Add the asset into the system.

  - Serial number

  - Size

  - Manufacturer

  - Bed/bath count

- Once asset setup is complete, move the invoice into the proper property folder (Parakeet Homes/Manufacturers)

6. Rent Manager Tracking- Sales

- Sales

- Add or provide the following tracking dates for entry into Rent Manager:

  - Online date

  - Offline date

  - Update dates as the manufacturer provides revisions.

- Adjust online and offline dates as updated shipping information is received from the manufacturer.

7. Home Not Yet Ready for Lot- Sales

Sales / Operations / System Administration

- Identify where the home is being stored.

- Notify Asset Management to update Asset Status to In Storage home status in the tracking system.

- Add the storage location to the file and system notes.

- Track time in storage until the lot is ready.

8. Home Delivery Coordination- Construction

Construction will run point on communication of delivery and vendor scheduling for home sets and determine which home deliveries their team is able to accept onsite. If Construction is unable to cover receipt of the home, the Operations team will be looped in for support.

- Construction

- Notify the team when the home is scheduled for delivery.

- Send delivery notice to the property email and copy:

  - Regional

  - Operations

  - Accounting

  - Asset Management Justin

  - Sales

- Someone must be onsite to receive and document the home upon arrival.

- Construction/Operations

- Coordinate who will be onsite to accept the home.

- Ensure Operations, Construction, and field team members are informed of delivery timing.

- Operations / Construction

- Complete the JotForm upon receipt of the home. (Home Drop Confirmation)

- Upload video of the delivered home – or a minimum of 5 photos – each side plus vin plate

- Upload serial number photo.

- Complete exterior checklist at delivery.

Checklist Guidance

- Use the manufacturer’s checklist as the base receiving checklist.

- Determine whether JC punch list will be used and whether it will be standardized through JotForm.

If Home Does Not Fit the Lot

If the delivered home does not fit the intended lot:

- Notify Justin, Stew and accounting immediately.

- Update MRB with all changes and update the asset.

- Reassess lot assignment and next steps before set coordination continues.

9. Insurance and Loan Documentation After Delivery- Accounting

- Activate insurance on the home with monthly line adjustment notification

- Record carrier info in rent manager

- Send recurring status notification every 30 days until permanent transition or closure as needed.

- Upload loan documents into Rent Manager.

- Upload insurance carrier information into Rent Manager.

- Upload policy number into Rent Manager.

10. Home Set Process-Sales / Construction

- Coordinate home set scheduling with the home setter.

- Align timing with lot readiness and contractor availability.

- Utility Activation in company name for new homes during setup and readiness.

- Interior Punch Process- Construction/Operations

- Complete interior punch list after setting.

- Confirm manufacturer packet with manager- this folder should then be placed in the refrigerator for the buyer once home is sold.  Ensure buyer has point of contact with manufacturer for home.

- Timing depends on set completion and ability to fully walk home.

- Manufacturer Documents must be mailed to MD after delivery/set process as required. Con/Ops

  - Melanie Send UPS label for manufacturer document mailing.

Key Process Rules

Sales Owns the Process

Sales is responsible for:

- Driving the timeline

- Coordinating communication

- Making sure handoffs happen

- Keeping delivery and order information moving

- Communicating updates to Operations, Construction, Accounting, and system support

Required System Tracking

At minimum, the following must be tracked:

- MRB issue creation

- Lot readiness and survey information

- Home selection and production line

- Order invoice and funding path

- Temporary folder creation

- Asset setup

- Online and offline dates

- Storage status and location, if applicable

- Delivery documentation

- Insurance activation

- Loan document upload

- Set coordination

- Interior punch completion

Open Items to Finalize

- Standardized JotForm for delivery acceptance and exterior checklist

- Whether JC punch list becomes the standard shared punch format

- Escalation path if a delivered home does not fit the assigned lot

- Exact owner for storage tracking and storage aging follow-up

- Where storage location will be tracked in system

- Final responsibility for entering Rent Manager notes if not handled directly by Sales