DRAFT-Infill process- Sales owns-

- Asset management TBD reporting- for occupied lot OR Vacant lot

  - Create the MRB issue for new infill home (AM) function of TBD

  - Vacant Lot or DEMO (Construction) (AM opens issue in MRB)

- Vacant lot confirmation- (Sales/Ops/Construction)

  - Electrical information of lot

  - Site survey already completed and uploaded if not then need to order for the site. (construction)

  - Site survey information uploaded into Rent manager (AM move forward with Due diligence) entered UDF

    - Buildable envelope

    - Door swing

    - Electrical

    - Water/sewer

- Picking a home (Sales)-

  - Floor plans

  - Blocking plans

  - Invoicing

*need floorplan line report (sales) to choose which line the home is being floored on* and notify the lender rep home order is being sent to

- Place order (sales)

  - Signing off on the invoice

  - Sales send invoices to Acct -triggers outreach to loan company for docs and heads up for insurance.  (21st, Triad, Country place, Cash)

  - Leslie is dictating which homes are going onto which line.

- Asset created Temporary folder created in Manufacturer Park owned assets-Sales create dated folders for all new homes for Justin to pull and add the assets into the system. Once he uploads the document and adds assets he will move the invoice to the proper property folder.

- Notes added into rent manager

  - Online date

  - Offline date (60 days from online date)

  - Leslie to change as manufacturer provides change to date

Home lot not ready – home goes into storage- where is it and how are we tracking time here. Create storage as home status and add location

Home Delivered-

- Notification from Leslie to team when home is scheduled for delivery- (sales) email property email, CC Regional, DOO, Acct, Justin, John.

- Someone onsite to accept the home (sales to run coordination)

  - Ops/construction /field to be informed of home delivery

  - JotForm completed when home is received with video and serial number photo. Exterior checklist added here –  (ops/construction)

    - Use manufacturers list

    - JC punch list?  Is this shared with teams and is it a jotform?

  - If home doesn’t fit on lot and needs to be switched, then??

    - Information sent to Justin and Stew for MRB on all changes

  - Delivery dates need to be known in advance- (Sales runs point) to communicate to Ops/Construction.

- Insurance activated by (acct) and confirmed with (sales) notification occurs every 30 days.

- Loan documents and insurance carrier and policy number need to be uploaded into rent manager (Accounting)

Setting the home-

- Coordinating home delivery with home setter (Sales/Construction)

- Utilities turned on in our name for homes

- Interior punch list timing dependent on home set and ability to walk the home (construction)

- Manufacturer docs mailed to MD (Melanie to send UPS label)