Standard Operating Procedure

Rent Manager Make Ready Board Status Flow and Audit Process

Department: Operations / Asset Management / Construction / Sales / Accounting
Applies To: Community Managers, Asset Management, Regional Managers, Construction / Facilities, Sales / Marketing, Accounting
Effective Date: [Insert Date]
Last Revised: [Insert Date]
Owner: Operations
Related Systems: Rent Manager Make Ready Board, Rehab Tracker, Active Listing Output, GL / Job Cost Tracking
Related SOPs: Vacancy Walk Process, Rehab Scope Process, Listing Process, Weekly Vacant Inventory Review

1. Purpose

The purpose of this SOP is to establish a clear process for how vacant home statuses are updated in the Rent Manager Make Ready Board, who owns each step, when those changes should occur, and how the information is reviewed for accuracy across Operations, Asset Management, Construction, Sales, Accounting, and Regional oversight.

This process is intended to create one clear source of truth for vacant inventory so homes are not sitting in the wrong status, being marketed before they are ready, or moving through rehab without proper tracking and coding.

2. Scope

This SOP applies to all company-owned vacant homes and any units moving through the make ready, rehab, and listing process in Rent Manager.

It applies to the following teams:

- Community Managers

- Asset Management

- Regional Managers

- Construction / Facilities

- Sales / Marketing

- Accounting

3. Policy

All vacant homes must have an accurate status in Rent Manager that reflects the home’s actual condition and current stage in the process.

Statuses are to be updated in real time, or as close to real time as possible. A status should reflect where the home actually is, not where the team expects it to go next.

The Make Ready Board is to be used as the main operational tool for tracking vacant inventory, assigning next steps, and identifying where homes are stalled.

4. Status Flow Overview

The standard status flow is as follows:

Occupied
→ Vacant / Pending Inspection
→ TBD Call / Decision Made
→ Issue Created in Rent Manager Make Ready Board
→ Needs Rehab or List Ready or Hold / Demo
→ if rehab is needed: In Rehab
→ Rehab Complete
→ Final Walkthrough
→ if incomplete: Punchlist Identified / Back to In Rehab
→ if complete: List Ready
→ Actively Listed
→ Pending Sale / Pending Lease
→ Occupied

5. Status Ownership and Timing

5.1 Occupied to Vacant / Pending Inspection

Trigger: Resident move-out, eviction, abandonment, or company possession of the unit

New Status: Vacant / Pending Inspection

Owner: Community Manager

Timing: Within 24 hours of confirmed possession or vacancy

Required Actions:

- Confirm possession date

- Update unit status in Rent Manager

- Enter notes regarding vacancy and known condition

- Confirm access and utilities where applicable

- Prepare for initial walkthrough

5.2 Initial Walk and Unit Detail Collection

Trigger: Unit is vacant and available for review

Owner: Community Manager

Timing: Within 3 business days of vacancy

Required Actions:

- Complete walkthrough of the unit

- Take and upload photos as required

- Document current unit condition

- Gather scope notes and field observations

- Prepare the information needed for the TBD call

Purpose of This Step:
This step provides the field-level information needed for Asset Management to determine the next path for the home.

5.3 TBD Call and Path Decision

Trigger: Initial field information has been collected

Owner: Asset Management

Timing: After initial walk information is available

Required Actions:

- Review the unit condition and available field details

- Decide the path forward for the home

- Determine whether the home should move to:

  - Needs Rehab

  - List Ready

  - Hold

  - Demo / Dispose

Important Standard:
The TBD call is the decision point that determines the home’s path forward. Regional Managers are not part of this step under the current process flow.

5.4 Issue Creation in Rent Manager Make Ready Board

Trigger: TBD call is complete and next step has been decided

Owner: Asset Management

Timing: Immediately following the TBD call decision

Required Actions:

- Create the issue in Rent Manager Make Ready Board

- Enter the approved direction for the home

- Align the issue with the selected next step

- Confirm status setup matches the asset strategy

Important Standard:
The issue on the Make Ready Board should be created after the TBD call decision is made so the board reflects the agreed path, not a placeholder.

5.5 If the Decision Is Needs Rehab

Trigger: Asset Management has determined the home requires rehab

New Status: Needs Rehab, then In Rehab

Owners: Asset Management, Accounting, Construction / Facilities

Required Actions by Team:

Asset Management

- Confirm the investment approach

- Confirm the home should move through rehab

Accounting

- Create or confirm the GL code, job cost code, or tracking method

- Confirm whether the spend is CapEx, repair, or standard make ready cost

- Make sure rehab spend can be tied back to the home and project

Construction / Facilities

- Move the home to In Rehab once scope and coding are in place

- Begin rehab work

- Manage progress through completion

Important Standard:
No rehab project should move forward without clear accounting treatment and project tracking where applicable.

5.6 In Rehab to Rehab Complete

Trigger: Rehab work is substantially complete

New Status: Rehab Complete

Owner: Construction / Facilities

Timing: Same day work is considered complete

Required Actions:

- Confirm major scope items are complete

- Update status in Rent Manager

- Prepare the home for final walkthrough

5.7 Final Walkthrough

Trigger: Construction declares rehab complete

Status Step: Final Walkthrough

Owner: Construction / Facilities

Timing: Immediately after rehab completion or as soon as possible thereafter

Required Actions:

- Walk the home for completion review

- Confirm rehab work is finished to standard

- Identify any remaining punchlist items

- Determine whether the home can be released as List Ready

Important Standard:
All final walkthrough activity remains under Construction / Facilities ownership.

5.8 Punchlist Identified / Back to In Rehab

Trigger: Final walkthrough identifies incomplete items or deficiencies

New Status: Back to In Rehab

Owner: Construction / Facilities

Timing: Immediately upon identification of outstanding items

Required Actions:

- Document punchlist items

- Reassign work as needed

- Return home to In Rehab status until deficiencies are resolved

5.9 Final Walkthrough to List Ready

Trigger: Construction confirms all rehab work is complete and no punchlist remains

New Status: List Ready

Owner: Construction / Facilities

Timing: Same day the home is released

Required Actions:

- Confirm home is released for market

- Update status to List Ready

- Notify the appropriate teams as needed

5.10 If the Decision Is List Ready

Trigger: Asset Management determines during the TBD call that the home does not require rehab

New Status: List Ready

Owner: Asset Management initially, then Sales / Marketing

Required Actions:

- Asset Management creates the issue in Rent Manager with the approved direction

- Home is moved into the appropriate listing-ready path

- Sales / Marketing prepares the home for active marketing

5.11 List Ready to Actively Listed

Trigger: Home is ready to be marketed with pricing, photos, and listing materials

New Status: Actively Listed

Owner: Sales / Marketing

Timing: Within 1 business day of List Ready status

Required Actions:

- Confirm pricing

- Confirm photos and listing details

- Publish listing

- Update active inventory output

5.12 Actively Listed to Pending Sale / Pending Lease

Trigger: Applicant approved, deposit received, or home reserved

New Status: Pending Sale / Pending Lease

Owner: Sales / Marketing

Timing: Same day unit is committed

Required Actions:

- Update status to pending

- Confirm internal communication on reserved inventory

- Remove from active availability as applicable

5.13 Pending Sale / Pending Lease to Occupied

Trigger: Sale closes or resident moves in

New Status: Occupied

Owner: Community Manager

Timing: Same day as move-in or closing

Required Actions:

- Confirm occupancy date

- Update Rent Manager status

- Confirm unit is removed from vacant inventory reporting

6. Team Responsibilities

Community Manager

The Community Manager is responsible for:

- updating the unit from Occupied to Vacant / Pending Inspection

- completing the initial walk

- documenting notes, photos, and field condition

- providing the information needed for the TBD call

- updating the unit to Occupied after move-in or closing

Asset Management

Asset Management is responsible for:

- leading the TBD call

- deciding the path for the unit

- creating the issue in Rent Manager Make Ready Board

- confirming alignment with asset strategy and reporting

- confirming whether the home moves to rehab, list ready, hold, or demo

Accounting

Accounting is responsible for:

- creating or confirming GL coding or job cost tracking for rehab projects

- confirming spend routing

- helping ensure rehab spend aligns with active project status

Construction / Facilities

Construction / Facilities is responsible for:

- moving homes into In Rehab

- managing rehab progress

- updating homes to Rehab Complete

- owning the final walkthrough

- identifying and managing punchlist items

- returning units to In Rehab if work remains

- releasing homes to List Ready

Sales / Marketing

Sales / Marketing is responsible for:

- moving homes from List Ready to Actively Listed

- managing active market status

- updating units to Pending Sale / Pending Lease once committed

Regional Manager

Regional Managers are responsible for:

- reviewing or redirecting status when needed for hold or exception situations

- owning the weekly audit and reconciliation process

- comparing the Make Ready Board against actual field condition

- comparing rehab output against listing output

- reviewing units with no movement for 7 or more days

- confirming corrections are made by Operations, Asset Management, Construction, Sales, and Accounting as needed

7. Weekly Audit and Reconciliation

7.1 Audit Owner

The weekly audit and reconciliation process is owned by the Regional Manager.

7.2 Audit Purpose

The purpose of the weekly audit is to confirm that:

- Rent Manager statuses match actual field condition

- rehab activity matches the homes shown in rehab statuses

- listed homes are truly list ready or actively listed

- homes are not stalled in one status too long

- accounting activity aligns with the project status where applicable

7.3 Weekly Audit Review Points

The Regional Manager should review:

- the Make Ready Board against actual field condition

- rehab output versus listing output

- homes with no status movement for 7 or more days

- whether corrections have been made where mismatches exist

7.4 Support Teams in Audit

The Regional audit is supported by:

- Operations for field verification

- Asset Management for strategy alignment

- Construction / Facilities for rehab and punchlist verification

- Sales / Marketing for listing verification

- Accounting for GL and spend alignment

8. Comparing Rehab Output vs Listing Output

8.1 Rehab Output Should Include

Homes in the following statuses:

- Needs Rehab

- In Rehab

- Rehab Complete

8.2 Listing Output Should Include

Homes in the following statuses:

- List Ready

- Actively Listed

- Pending Sale / Pending Lease

8.3 Weekly Reconciliation

Each week, the Regional Manager should compare the rehab list against the active listing output and confirm:

- no home is being marketed while still in rehab

- no home marked complete is missing from listing preparation

- no home is sitting List Ready without being pushed live

- no home appears in both places without explanation

9. Documentation Standards

All status changes should be supported by clear notes, dates, and supporting information where needed.

Documentation should allow another team member to quickly understand:

- where the unit is in the process

- what happened last

- who owns the next step

- whether the unit is stalled

10. Standard of Performance

The standard is that every vacant home has:

- an accurate Rent Manager status

- a clear owner for the next step

- timely movement through the process

- alignment between rehab reporting, listing reporting, and accounting tracking where applicable

A home should only move forward when the prior step is actually complete.

11. Accountability

Community Managers are accountable for vacancy updates, initial field review, and occupancy updates.
Asset Management is accountable for path decisions and Make Ready Board issue creation.
Accounting is accountable for coding setup and spend alignment.
Construction / Facilities is accountable for rehab execution, final walkthrough, punchlist management, and release to List Ready.
Sales / Marketing is accountable for listing and pending statuses.
Regional Managers are accountable for weekly audit, reconciliation, and confirming corrections are made.

Failure to maintain accurate statuses or timely updates creates reporting issues, delays home readiness, and causes breakdowns between departments.

12. Revision / Approval

Prepared By: _______________________
Reviewed By: _______________________
Approved By: _______________________
Effective Date: _____________________

I can also tighten this into a shorter manager-facing SOP if you want it in the same format as your simpler one-page process documents.

tighten this up

Thought for a couple of seconds

Absolutely — here is a tightened version that still matches the updated flow:

Standard Operating Procedure

Rent Manager Make Ready Board Status Flow and Audit Process

Department: Operations / Asset Management / Construction / Sales / Accounting
Applies To: Community Managers, Asset Management, Regional Managers, Construction / Facilities, Sales / Marketing, Accounting
Owner: Operations
Related Systems: Rent Manager Make Ready Board, Rehab Tracker, Active Listing Output, GL / Job Cost Tracking

1. Purpose

This SOP outlines how vacant home statuses are managed in the Rent Manager Make Ready Board, who owns each step, when updates should occur, and how the process is audited.

The goal is to keep one clear source of truth for vacant inventory so homes are not sitting in the wrong status, being listed before they are ready, or moving through rehab without proper tracking.

2. Scope

This SOP applies to all company-owned vacant homes moving through make ready, rehab, and listing.

3. Policy

All vacant homes must have an accurate Rent Manager status that reflects the home’s actual condition and current step in the process.

Statuses should be updated in real time, or as close to real time as possible. The Make Ready Board is the primary tool for tracking next steps, ownership, and stalled units.

4. Status Flow

Occupied
→ Vacant / Pending Inspection
→ TBD Call / Decision Made
→ Issue Created in Rent Manager Make Ready Board
→ Needs Rehab or List Ready or Hold / Demo
→ if rehab is needed: In Rehab
→ Rehab Complete
→ Final Walkthrough
→ if incomplete: Back to In Rehab
→ if complete: List Ready
→ Actively Listed
→ Pending Sale / Pending Lease
→ Occupied

5. Procedure

5.1 Unit Becomes Vacant

Owner: Community Manager
Timing: Within 24 hours of vacancy or possession

Required Actions:

- Update unit to Vacant / Pending Inspection

- Enter vacancy notes

- Confirm access and condition for walkthrough

5.2 Initial Walk

Owner: Community Manager
Timing: Within 3 business days of vacancy

Required Actions:

- Walk the unit

- Take photos

- Document condition and scope notes

- Provide details needed for the TBD call

5.3 TBD Call / Path Decision

Owner: Asset Management

Required Actions:

- Review field information

- Decide whether the home will be:

  - Needs Rehab

  - List Ready

  - Hold

  - Demo / Dispose

5.4 Create Issue in Rent Manager

Owner: Asset Management
Timing: Immediately after TBD call

Required Actions:

- Create the issue in the Make Ready Board

- Enter the approved path

- Align the issue with asset strategy

Standard:
The Make Ready Board issue is created after the decision is made, not before.

5.5 If Home Goes to Rehab

Owners: Asset Management, Accounting, Construction / Facilities

Asset Management

- Confirms investment approach

Accounting

- Creates or confirms GL / job cost tracking

- Confirms spend routing

Construction / Facilities

- Updates home to In Rehab

- Begins and manages rehab work

5.6 Rehab Complete / Final Walkthrough

Owner: Construction / Facilities

Required Actions:

- Update home to Rehab Complete

- Perform final walkthrough

- Identify punchlist items if needed

- Return home to In Rehab if work remains

- Release home to List Ready once complete

Standard:
All final walkthrough and punchlist items are owned by Construction / Facilities.

5.7 If Home Is List Ready

Owners: Asset Management, then Sales / Marketing

Required Actions:

- Asset Management creates the Make Ready issue with the approved direction

- Sales / Marketing moves the home to Actively Listed

5.8 Active Listing to Pending

Owner: Sales / Marketing

Required Actions:

- Update home to Actively Listed

- Move to Pending Sale / Pending Lease once committed

5.9 Return to Occupied

Owner: Community Manager

Required Actions:

- Update home to Occupied once the move-in or closing is complete

6. Team Responsibilities

Community Manager

- Update home to Vacant / Pending Inspection

- Complete initial walk

- Document field condition

- Provide details for TBD call

- Update home to Occupied

Asset Management

- Lead TBD call

- Decide unit path

- Create issue in Rent Manager Make Ready Board

- Confirm asset strategy alignment

Accounting

- Set up GL or job cost tracking for rehab

- Confirm spend routing

- Support audit of spend against status

Construction / Facilities

- Move homes into In Rehab

- Manage rehab progress

- Update Rehab Complete

- Own final walkthrough and punchlist

- Release homes to List Ready

Sales / Marketing

- Move homes to Actively Listed

- Update homes to Pending Sale / Pending Lease

Regional Manager

- Review or redirect hold / exception situations as needed

- Own weekly audit and reconciliation

- Compare Make Ready Board vs field condition

- Compare rehab output vs listing output

- Review units with no movement for 7+ days

- Confirm corrections are made across teams

7. Weekly Audit and Reconciliation

Owner

Regional Manager

Purpose

To confirm:

- statuses match actual field condition

- rehab activity matches rehab status

- listed homes are truly ready

- units are not stalled

- accounting activity aligns with rehab status where applicable

Audit Review

The Regional Manager should review:

- Make Ready Board vs field condition

- rehab output vs listing output

- units with no movement for 7+ days

- whether corrections have been made

Audit Support

- Operations — field verification

- Asset Management — strategy alignment

- Construction / Facilities — rehab verification

- Sales / Marketing — listing verification

- Accounting — GL / spend alignment

8. Standard

Each vacant home should have:

- an accurate status

- a clear next owner

- timely movement through the process

- alignment between rehab, listing, and accounting tracking

A home should only move forward when the prior step is actually complete.

9. Accountability

- Community Managers are accountable for vacancy updates, initial walk, and move-in updates.

- Asset Management is accountable for path decisions and issue creation.

- Accounting is accountable for coding setup and spend alignment.

- Construction / Facilities is accountable for rehab, final walkthrough, punchlist, and release to list ready.

- Sales / Marketing is accountable for listing and pending status updates.

- Regional Managers are accountable for weekly audit, reconciliation, and follow-through on corrections.

If you want, I can tighten it one more step into a true one-page SOP format.

tighten one more step

Absolutely — here is a more tightened, one-page version:

Standard Operating Procedure

Rent Manager Make Ready Board Status Flow

Department: Operations / Asset Management / Construction / Sales / Accounting
Applies To: Community Managers, Asset Management, Regional Managers, Construction / Facilities, Sales / Marketing, Accounting
Owner: Operations
Systems: Rent Manager Make Ready Board, Rehab Tracker, Active Listing Output, GL / Job Cost Tracking

Purpose

To define how vacant home statuses are managed in Rent Manager, who owns each step, and how the process is reviewed for accuracy.

The Make Ready Board is the main tracking tool for vacant homes moving through inspection, rehab, and listing.

Scope

Applies to all company-owned vacant homes.

Policy

All vacant homes must have an accurate status in Rent Manager that reflects the home’s actual condition and current step in the process.

Statuses should be updated in real time or as close to real time as possible.

Status Flow

Occupied
→ Vacant / Pending Inspection
→ TBD Call / Decision Made
→ Issue Created in Make Ready Board
→ Needs Rehab or List Ready or Hold / Demo
→ if rehab: In Rehab
→ Rehab Complete
→ Final Walkthrough
→ if incomplete: Back to In Rehab
→ if complete: List Ready
→ Actively Listed
→ Pending Sale / Pending Lease
→ Occupied

Procedure

1. Unit Becomes Vacant

Owner: Community Manager
Timing: Within 24 hours

- Update unit to Vacant / Pending Inspection

- Enter vacancy notes

- Confirm access for walkthrough

2. Initial Walk

Owner: Community Manager
Timing: Within 3 business days

- Walk unit

- Take photos

- Document condition and scope notes

- Provide details for TBD call

3. TBD Call / Decision

Owner: Asset Management

- Review unit details

- Decide path:

  - Needs Rehab

  - List Ready

  - Hold

  - Demo / Dispose

4. Create Issue in Make Ready Board

Owner: Asset Management
Timing: Immediately after TBD call

- Create issue in Rent Manager

- Enter approved path

- Align with asset strategy

5. If Home Goes to Rehab

Owners: Asset Management, Accounting, Construction / Facilities

- Asset Management: confirm investment approach

- Accounting: create/confirm GL or job cost tracking and spend routing

- Construction / Facilities: move unit to In Rehab and manage work

6. Rehab Completion / Final Walkthrough

Owner: Construction / Facilities

- Update to Rehab Complete

- Complete final walkthrough

- Identify punchlist items if needed

- Return to In Rehab if work remains

- Release to List Ready when complete

7. Listing Process

Owner: Sales / Marketing

- Move List Ready home to Actively Listed

- Move to Pending Sale / Pending Lease once committed

8. Return to Occupied

Owner: Community Manager

- Update unit to Occupied after move-in or closing

Team Responsibilities

Community Manager

- Vacancy update

- Initial walk

- Field notes/photos

- Occupied update

Asset Management

- Lead TBD call

- Decide path

- Create Make Ready Board issue

Accounting

- Set up GL / job cost tracking

- Confirm spend routing

Construction / Facilities

- Own rehab

- Own final walkthrough and punchlist

- Release to List Ready

Sales / Marketing

- Own active listing and pending statuses

Regional Manager

- Own weekly audit and reconciliation

- Compare Make Ready Board vs field condition

- Compare rehab output vs listing output

- Review units with no movement 7+ days

- Confirm corrections are made

Weekly Audit

Owner: Regional Manager

Weekly review should confirm:

- statuses match field condition

- rehab output matches rehab status

- listed homes are truly ready

- units are not stalled

- accounting activity aligns with rehab status where applicable

Support teams:

- Operations

- Asset Management

- Construction / Facilities

- Sales / Marketing

- Accounting

Standard

Each vacant home must have:

- an accurate status

- a clear next owner

- timely movement through the process

- alignment between rehab, listing, and accounting tracking

Accountability

Each team is responsible for timely and accurate updates within its step of the process. Regional Managers are responsible for weekly audit, reconciliation, and follow-through on corrections.

Top of Form

Bottom of Form