HOME SALES PROCESS Offer Submission through Closing Standard Operating Procedure

| Title | Home Sales Process — Offer to Closing | Department | Operations |
| --- | --- | --- | --- |
| Applies To | Sales & Inventory, RM Team / Home Office, Finance, Construction, Operations | Version | 1.0 |

# Purpose

This Standard Operating Procedure outlines the complete end-to-end process for managing a home sale from initial offer submission through closing. It defines the responsibilities of each department — Sales & Inventory, RM Team / Home Office, Finance, Construction, and Operations — ensuring consistency, compliance, and a seamless experience for the buyer.

# Scope

This SOP applies to all staff involved in the home sales process across Parakeet Communities, including Sales Associates, the RM Team, Finance, Construction, and Operations personnel. It covers two offer outcomes (Accepted / Denied), two payment paths (Cash / Finance), and all steps through final file handoff to the community.

PHASE 1 OFFER SUBMISSION & INITIAL REVIEW Responsible: Sales & Inventory · Operations

This phase begins when a prospective buyer submits an offer for a home. Operations staff prepare and submit the offer form, which is reviewed and presented for a decision.

| 1 | Execute Purchase & Sales Agreement - Prepare the Purchase & Sales Agreement with the buyer. - Ensure all buyer details, purchase price, and terms are accurately documented. - Both parties review and sign the agreement before proceeding. | Operations |
| --- | --- | --- |

| 2 | Submit Offer Form for Review - Complete the Offer Form with all relevant buyer and property details. - Submit the completed Offer Form to the appropriate reviewer for consideration. - Retain a copy for the Operations file. | Operations |
| --- | --- | --- |

DECISION POINT: Is the Offer Accepted or Denied? YES → Proceed to Phase 2 — Accepted Offer Actions. NO → Proceed to Review Comments & Continue Negotiations (see Step 3 below).

| 3 | Review Comments & Continue Negotiations (Denied Path) - If the offer is denied, the reviewer provides comments outlining the reason(s) for denial. - Operations reviews the comments and communicates them to the buyer. - Negotiations continue until either a revised offer is submitted (return to Step 2) or negotiations are terminated. Note: The negotiation loop continues until the offer is either accepted or fully withdrawn. | Operations |
| --- | --- | --- |

PHASE 2 ACCEPTED OFFER — NOTIFICATIONS & SYSTEM UPDATES Responsible: Sales & Inventory · RM Team / Home Office · Construction

Once an offer is accepted, immediate notifications are sent and key systems are updated to reflect the pending status. These steps must be completed promptly to keep all teams aligned.

| 4 | Send Offer Accepted / Pending Approval Email - Upon acceptance, send the standard 'Offer Accepted / Pending Approval' email to all relevant stakeholders. - The email confirms the accepted offer and communicates next steps. - Retain a copy of the email in the prospect's file. | Sales & Inventory |
| --- | --- | --- |

| 5 | Update Listing to Pending — Submit Change Request Form - Complete and submit the Change Request Form to update the property listing status to Pending. - This ensures the listing accurately reflects the current sale status across all platforms. Important: This update must be completed immediately upon offer acceptance to prevent double-booking or confusion with other prospective buyers. | Sales & Inventory |
| --- | --- | --- |

| 6 | Update Prospect in Rent Manager (RM) - Log into Rent Manager and navigate to the prospect's profile. - Update the prospect record to reflect the accepted offer and pending status. - Verify that all prospect details (name, contact information, unit) are accurate. | RM Team / Home Office |
| --- | --- | --- |

| 7 | Update Asset in Rent Manager (RM) - Navigate to the Asset record in Rent Manager for the subject property. - Update the asset status to reflect the pending sale. - Confirm that the unit details, pricing, and any associated notes are current. | RM Team / Home Office |
| --- | --- | --- |

| 8 | Review and Update MRB Status - Review the Move-Ready Board (MRB) status for the property. - Update MRB to reflect the pending sale and any outstanding construction or make-ready items. - Coordinate with the Construction team to ensure the home will be move-in ready by the anticipated closing date. Note: Any outstanding items identified here should be tracked to completion prior to closing. | Construction |
| --- | --- | --- |

PHASE 3 BUYER COMMUNICATION, APPLICATION & DEPOSIT Responsible: Operations

Operations communicates the accepted offer to the buyer, collects the required deposit, and initiates the community application process.

| 9 | Communicate Accepted Offer to Buyer - Contact the buyer directly to confirm that their offer has been accepted. - Provide clear communication of next steps including deposit requirements and the application process. - Document the communication in the buyer's file. | Operations |
| --- | --- | --- |

| 10 | Collect Deposit Per Contract - Collect the deposit amount as specified in the Purchase & Sales Agreement. - Issue a receipt to the buyer confirming the deposit amount and date received. - Record the deposit in the appropriate financial tracking system. Important: Ensure the deposit amount matches the contractual requirement exactly. Discrepancies must be resolved before proceeding. | Operations |
| --- | --- | --- |

| 11 | Send Community Application Link - Send the buyer the Community Application link via email. - Confirm the buyer's email address before sending to avoid delays. - Provide instructions for completing the application and note any deadlines. Note: Copy the community email on this correspondence as required. | Operations |
| --- | --- | --- |

| 12 | Run Application - Once the buyer submits the Community Application, run the application through the standard screening process. - Review all results in accordance with Parakeet's screening criteria. - Document the application outcome in the buyer's file. | Operations |
| --- | --- | --- |

DECISION POINT: Is the Application Approved or Denied? YES → Proceed to Phase 4 — Closing Preparation. NO → If denied: Send email notifying the team of the denial (see Step 13 below). Then update RM records and discuss other options with the prospect.

| 13 | Application Denied — Notify Team & Update Records - Send an email notifying the relevant team members that the application has been denied. - Update the Asset record in Rent Manager to reflect the denial. - Update the Prospect record in Rent Manager accordingly. - Operations meets with the prospect to discuss available alternatives, if applicable. Note: The listing status should be reverted from Pending back to Active if the sale will not proceed. | Sales & Inventory / RM Team |
| --- | --- | --- |

PHASE 4 CLOSING PREPARATION — CASH OR FINANCE PATH Responsible: Sales & Inventory · RM Team / Home Office · Finance · Operations

Once the application is approved, the closing process begins. The path forward depends on whether the buyer is purchasing with cash or financing. Both paths culminate in a completed closing package.

| 14 | Obtain All Applicable Documentation from Buyer - Collect all required documentation from the buyer based on their payment method. - For Cash buyers: Proof of funds and any other required documents. - For Finance buyers: Lender pre-approval, loan documentation, and any other required financial records. - Confirm completeness of the documentation package before proceeding. | Sales & Inventory |
| --- | --- | --- |

DECISION POINT: Is the buyer purchasing with Cash or Finance? YES → CASH — Proceed directly to Step 16: Compile Closing Package. NO → FINANCE — Proceed to Step 15: Complete Lender Process.

| 15 | Complete Lender Process (Finance Path Only) - Work with the buyer's lender to complete all required lender-side steps. - Provide any requested documentation from Parakeet's side to the lender. - Monitor progress and follow up as needed to keep the process on track. Note: The lender process timeline varies. Maintain regular communication to avoid delays to the closing date. | Sales & Inventory |
| --- | --- | --- |

DECISION POINT: Has the Lender Approved the Financing? YES → YES — Generate Prospect Approved Closing File and proceed to Step 16. NO → NO — Discuss other financing or purchase options with the prospect. If no resolution is reached, the sale may need to be withdrawn.

| 16 | Compile Closing Package - Compile all required documents into the Closing Package. - Verify that all items are complete, signed where required, and accurate. | Sales & Inventory |
| --- | --- | --- |

Documents Required in the Closing Package - Finalized Purchase & Sales Agreement (PSA) - All Disclosures - Closing Worksheet - Form 400 & 500 (SC) - Limited POA for Title - Rules & Regulations - Prospectus (FL) - Bill of Sale

| 17 | Email Team re: Completed Package - Once the Closing Package is complete, send an email to the relevant team members alerting them that the package is ready. - Attach or link the package for team review. - Confirm receipt from all required parties before proceeding to Phase 5. | Sales & Inventory |
| --- | --- | --- |

PHASE 5 PRE-CLOSING APPROVALS & DOCUMENT EXECUTION Responsible: Sales & Inventory · RM Team / Home Office · Finance · Operations

Prior to the closing day, all prorations, financial metrics, and closing documents must be reviewed and approved. E-signature documents are generated and sent to the purchaser for execution.

| 18 | Alert Team of Completed Package - Send an alert to all applicable team members confirming the Closing Package is finalized and ready for pre-closing review. - Ensure Finance, RM Team, and Operations are notified. | Sales & Inventory |
| --- | --- | --- |

| 19 | Fill Out Lease for Signing - Complete the Lease Agreement for the new home sale. - Verify all terms, dates, rent amounts, and community details are accurate. - Prepare the lease for inclusion in the e-signature document package. Note: Ensure the lease terms align with the Purchase & Sales Agreement. | Operations |
| --- | --- | --- |

| 20 | Sign Off on Prorations and Data - Review and approve all proration calculations for the closing. - Confirm that all data (buyer details, property information, financial figures) in the closing documents is accurate. - Document sign-off in the closing file. | RM Team / Home Office |
| --- | --- | --- |

| 21 | Sign Off on Financial Metrics & Wire Info - Review and approve all financial metrics associated with the closing. - Confirm and validate wire transfer information for the transaction. - Ensure all figures match the approved Closing Worksheet. Important: Wire information must be verified through a secure, confirmed channel. Never accept wire instructions via email alone without verbal confirmation. | Finance |
| --- | --- | --- |

| 22 | Generate E-Signature Document Package - Compile all closing documents into the E-Signature package. - Use the approved e-signature platform to prepare the package for distribution. - Verify all merge fields, names, dates, and figures are correct before sending. | RM Team / Home Office |
| --- | --- | --- |

| 23 | Send to Purchaser for Signature - Send the E-Signature Document Package to the purchaser via the e-signature platform. - Add a clear message with instructions for completing the signatures. Important: Make sure to copy the community email on this communication. - Follow up with the purchaser if signatures are not received within the expected timeframe. Note: All executed documents must be returned PRIOR TO CLOSING DAY. | RM Team / Home Office |
| --- | --- | --- |

PHASE 6 CLOSING DAY & FILE FINALIZATION Responsible: RM Team / Home Office

On or before closing day, all executed documents are collected, the file is updated, and the final Home Sales Package is transmitted to the community.

Important: ALL EXECUTED DOCUMENTS MUST BE IN HAND PRIOR TO CLOSING DAY. Do not proceed to closing without confirmed receipt of all signed documents.

| 24 | Save Signed Documents - Download and save all signed documents from the e-signature platform. - Organize documents in the appropriate file folder for the buyer and property. - Verify all required signatures are present on every document before filing. | RM Team / Home Office |
| --- | --- | --- |

| 25 | Update File as Final Home Sales Package - Compile all executed and supporting documents into the Final Home Sales Package. - Confirm the package is complete by checking it against the Closing Package checklist from Phase 4. - Mark the file as finalized in the tracking system. | RM Team / Home Office |
| --- | --- | --- |

| 26 | Send Home Files to Community - Transmit the Final Home Sales Package to the community. - Confirm receipt by the community manager or designated contact. - Retain a copy of the complete file in the Home Office records. Note: This is the final step of the Home Sales Process. Upon completion, the sale is considered closed and the file is archived. | RM Team / Home Office |
| --- | --- | --- |

# Quick Reference Summary

| Step | Action | Owner |
| --- | --- | --- |
| 1 | Execute Purchase & Sales Agreement | Operations |
| 2 | Submit Offer Form for Review | Operations |
| — | DECISION: Accepted or Denied? | — |
| 3 | Review Comments & Continue Negotiations (Denied) | Operations |
| 4 | Send Offer Accepted / Pending Approval Email | Sales & Inventory |
| 5 | Update Listing to Pending — Change Request Form | Sales & Inventory |
| 6 | Update Prospect in RM | RM Team / Home Office |
| 7 | Update Asset in RM | RM Team / Home Office |
| 8 | Review and Update MRB Status | Construction |
| 9 | Communicate Accepted Offer to Buyer | Operations |
| 10 | Collect Deposit Per Contract | Operations |
| 11 | Send Community Application Link | Operations |
| 12 | Run Application | Operations |
| — | DECISION: Application Approved or Denied? | — |
| 13 | Application Denied — Notify Team & Update Records | Sales & Inv. / RM Team |
| 14 | Obtain All Documentation from Buyer | Sales & Inventory |
| — | DECISION: Cash or Finance? | — |
| 15 | Complete Lender Process (Finance Only) | Sales & Inventory |
| 16 | Compile Closing Package | Sales & Inventory |
| 17 | Email Team re: Completed Package | Sales & Inventory |
| 18 | Alert Team of Completed Package | Sales & Inventory |
| 19 | Fill Out Lease for Signing | Operations |
| 20 | Sign Off on Prorations and Data | RM Team / Home Office |
| 21 | Sign Off on Financial Metrics & Wire Info | Finance |
| 22 | Generate E-Signature Document Package | RM Team / Home Office |
| 23 | Send to Purchaser for Signature | RM Team / Home Office |
| 24 | Save Signed Documents | RM Team / Home Office |
| 25 | Update File as Final Home Sales Package | RM Team / Home Office |
| 26 | Send Home Files to Community | RM Team / Home Office |

# Key Reminders

- All executed documents must be in hand prior to Closing Day.

- Wire transfer information must be verbally confirmed — never rely on email alone.

- Copy the community email when sending the e-signature package to the purchaser.

- If an application is denied, update both RM Asset and RM Prospect records and revert listing status to Active if applicable.

- The negotiation loop (Denied offer path) can repeat as many times as needed until accepted or withdrawn.

- The MRB must be updated promptly upon offer acceptance to flag any outstanding make-ready items.