SOP: Utility Turn Ons – New Home Deliveries & Rehabs

Purpose

To ensure utilities for all new home deliveries and rehab homes are identified, communicated, activated, and tracked timely to avoid delays in setup, punch work, showings, and occupancy.

Ownership

- Primary Responsibility: Manager

- Support: Maintenance

- Utility Activation: Utility Specialist

Trigger Points

This process begins when:

- New home is ordered and asset is created in the system:

  - This needs to be communicated to field team for them to begin the process of setting up the accounts.

- A new home is assigned to a lot or delivery is scheduled:

  - Pull asset ordered report from rent manager

- A rehab is approved or scheduled for work from the TBD call:

  - Pull issues report and filter to rehab only

- Utilities are needed for punch work, showings, or occupancy

Process

1. Confirm Utility Status (Manager + Maintenance)

Manager and maintenance must confirm:

- Electric status

  - Is there an active meter?

  - Is the utility on?

  - Does an account need to be opened?

  - Is this new service?

- Water status

  - Is there a meter?

  - Is there a visible water line?

- Sewer/septic status

  - Is there a visible line?

2. Complete Utility Request JotForm (Required)

- Manager is responsible for submitting the Utility Request JotForm.

- Submission of this form is the official trigger for utility setup.

3. Utility Specialist Coordination

Once JotForm is submitted:

- Utility Specialist is responsible for:

  - Opening accounts

  - Coordinating activation

  - Track utility setup progress

4. Missing Utilities / No Meter

If utilities are not available on the lot:

- Manager must clearly communicate this in the JotForm

- Maintenance should verify onsite conditions

- Follow-up is required until resolved

Examples:

- No electric meter

- Water tap missing

- Sewer connection incomplete

- Utility infrastructure not ready

5. Verify Utilities Are On

Before:

- Vendor work

- Final walkthroughs

- Showings

- Move-ins

Manager and maintenance must physically confirm:

- Electric is live

- Water is running

- Sewer/septic functioning

6. Communication & Follow-Up

Managers are responsible for:

- Following up on outstanding utility issues always copy utilities@parakeetcommunities.com, and the property email address.

- Keeping Regionals informed of delays

- Ensuring no home stalls due to lack of utilities